# Unified

# Planning

# Work

# Program

# 2025 - 2026

October 17, 2024

Fargo-Moorhead Metropolitan Council of Governments

# 2025-2026

# Unified Planning Work Program

Ben Griffith, AICP

Executive Director

1 2nd St N, Suite 232

Fargo, ND, 58102

701-532-5100

www.fmmetrocog.org

griffith@fmmetrocog.org

Approved by the Metro COG Policy Board

October 17, 2024

### Disclaimer

### The preparation of this document was funded in part by the United States Department of Transportation with funding administered through the North Dakota Department of Transportation, the Federal Highway Administration, and the Federal Transit Administration. Additional funding was provided by the Minnesota Department of Transportation and through local contributions from the governments of Fargo, West Fargo, Horace, and Cass County in North Dakota; and Moorhead, Dilworth, and Clay County in Minnesota. The United States Government and the States of North Dakota and Minnesota assume no liability for the contents or use thereof.

### This document does not constitute a standard, specification, or regulation. The United States Government, the States of North Dakota and Minnesota, and the Fargo-Moorhead Metropolitan Council of Governments do not endorse products or manufacturers. Trade or manufacturers’ names may appear herein only because they are considered essential to the objective of this document.

### The contents of this document reflect the views of the authors, who are responsible for the facts and the accuracy of the data presented herein. The contents do not necessarily reflect the policies of the state and federal Departments of Transportation.

Official Adoption Certification of Metro COG’s 2025-2026 UPWP

Table of Contents

1. Introduction5

2. UPWP Framework11

3. Funding Overview and Annual Budgets18

4. De-obligation and Re-obligation of CPG Funds24

5. 2025 and 2026 Projects24

6. Strategic Plan28

7. Statement of Nondiscrimination29

8. Self-Certification and Restrictions on Lobbying30

9. Program Areas and Subtasks32

100 - Policy and Administrative Forums32

200 - Contracted Planning Services36

300 - Federal Transportation Planning Documentation56

400 - Technical Transportation Data and Analysis65

500 - Transit Planning73

600 - Bicycle and Pedestrian Planning76

700 - Local Planning Assistance82

800 - General Administration85

900 - Publications, Public Information and Communication90

1000 - Community Planning and Technical Assistance 93

Appendices…………………………………………………………………………………...98

Appendix A – Policy Board, Executive Committee, Transportation Technical Committee and Metro COG Staff…………………………………..99

Appendix B – Transportation Technical Committee and Policy Board Meeting Schedules for 2025 and 2026………………………………………….101

Appendix C – Notice of 2021 Planning Emphasis Areas Letter…………….102

Appendix D – Documentation of Local Match………………………………107

Appendix E – Metro COG Cost Allocation Plan………………………………111

Appendix F – Metro COG 2024 TIP Self-Certification Statement………….117

Appendix G – Certification of Restrictions on Lobbying…………………….120

Appendix H – MATBUS FTA Section 5307 Projects…………………………….121

Appendix I – Adopting Resolution and Approved Meeting Minutes from the October 17, 2024 Policy Board meeting………………………………….123

## Introduction

The Unified Planning Work Program (UPWP) documents the Fargo-Moorhead Metropolitan Council of Governments (Metro COG) planning-related activities and projects for the 2025-2026 calendar years. Metro COG serves as an association of local governments in the greater Fargo-Moorhead metropolitan area. Metro COG performs transportation and community planning work, especially to address problems and issues that are regional in scope and span jurisdictional boundaries.

Metro COG’s original role of a regional planning agency continues to drive some of the agency’s planning activities. In addition, Metro COG serves as the federally required Metropolitan Planning Organization (MPO) for the greater Fargo-Moorhead metropolitan area. The agency’s role as the MPO necessitates the preparation and adoption of this UPWP. Metro COG serves a bi-state area with a planning region that covers 14 townships in Cass County, North Dakota and 16 townships in Clay County, Minnesota.

| North Dakota (ND) and Minnesota (MN) Townships in the Metro COG Region |  |  |
| --- | --- | --- |
| Alliance (MN) | Glyndon (MN) | Moorhead (MN) |
| Barnes (ND) | Harmony (ND) | Morken (MN) |
| Barnesville (MN) | Harwood (ND) | Normanna (ND) |
| Berlin (ND) | Hawley (MN) | Oakport (MN) |
| Casselton (ND) | Holy Cross (MN) | Pleasant (ND) |
| Durbin (ND) | Humboldt (MN) | Raymond (ND) |
| Eglon (MN) | Kragnes (MN) | Reed (ND) |
| Elkton (MN) | Kurtz (MN) | Riverton (MN) |
| Elmwood (MN) | Mapleton (ND) | Stanley (ND) |
| Everest (ND) | Moland (MN) | Warren (ND) |

Source:  Metro COG (2024)

Metro COG’s transportation planning process provides a forum for deciding how to improve the regional transportation system and how to allocate federal transportation funds to pay for these improvements. The decision-making process is Continuing, Comprehensive and Cooperative (the “3-C” planning process). It requires extensive coordination and cooperation with our local, state and federal planning partners, as well as other stakeholders and the citizens of the region.

Metro COG is also responsible for following and implementing the requirements of Title VI of the Civil Rights Act of 1964, as amended, in its planning efforts and in the preparation of its documents.

Many federal transportation programs, policies and funding categories rely upon a clear and well-documented distinction between urban and rural areas. Urban and rural areas are explicitly defined by the Census Bureau according to specific population, density and related criteria. The boundary separating urban from rural is called the Urbanized Area Boundary (UZA). UZAs may be expanded to accommodate irregularities and boundaries that are separated from or inconsistent with transportation features. The UZA may not be reduced in size, only adjusted outward.

On June 5, 2023, the Fargo-Moorhead metropolitan area was officially designated as a Transportation Management Area (TMA) as a result of exceeding an urbanized area population of 200,000 in the 2020 U.S. Census. With this designation, the MPO and its local member jurisdictions became responsible for selecting projects for implementation using the direct suballocation of federal funds – specifically Surface Transportation Block Grant (STBG) funds, Transportation Alternatives (TA) program funds, and Carbon Reduction Program (CRP) funds. Prior to the official designation, Metro COG began working closely with the local jurisdictions to program projects in the Transportation Improvement Program (TIP) and monitor project progress to ensure that the urban area’s direct suballocation will be used in the appropriate year of funding.

Figure 1 on the following page, outlines the Metro COG Planning Area Boundary and identifies the local jurisdictions within the Metropolitan Planning Area (MPA).

Figure 1 - Map of Fargo-Moorhead Metropolitan Planning Area

The map depicted in Figure 2 on the following page, shows the incorporated municipalities in Cass and Clay Counties that make up Metro COG’s urbanized area (UZA) which was approved by FHWA on December 21, 2023.

Figure 2 - Map of Fargo-Moorhead Urbanized Area

Urbanized Area Boundary

(approved by FHWA December 21, 2023)

The governing body for Metro COG is a 24-member Policy Board consisting of sixteen voting members and six associate members representing cities and counties within the Metropolitan Planning Area (MPA). Transit interests are represented by a voting member from the MATBUS governing board. The North Dakota and Minnesota Departments of Transportation each have one ex-officio member on the Policy Board as well.

The Metro COG Executive Committee is comprised of one representative from each of the seven voting member local jurisdictions.  They provide direction and guidance to Metro COG staff on financial, operational and personnel matters.  The Executive Committee may authorize the expenditure of funds, enter into contracts, authorize the Executive Director to enter into contracts, and to execute official instruments after being authorized by the Policy Board.  All actions taken by the Executive Committee are subject to prior direction and subsequent ratification by the full Policy Board.

The Metro COG Transportation Technical Committee (TTC) reviews and makes recommendations related to transportation to the Policy Board. The TTC is a 22-member body with representatives from the planning and public works/engineering departments of local jurisdictions, transit agencies, North Dakota and Minnesota Departments of Transportation, the MPO and members representing transportation-related interests in the Metro COG region (freight, bike/pedestrian, higher education and economic development).

Four additional committees provide input to TTC and Policy Board decisions based on their specific areas of expertise.

- Metropolitan Bicycle & Pedestrian Committee – meets to discuss the issues and needs facing the walking and bicycling public.

- GIS Committee – discusses GIS data needs, sharing, and standardization throughout the Metropolitan Planning Area.

- Traffic Operations Working Group – meets to discuss and coordinate traffic operations in the region.

- Freight Advisory Committee – meets to discuss Metro COG’s plans and programs targeting freight in the region.

Policy Board and TTC membership and Metro COG staff is listed in Appendix A. The dates for all Policy Board, Executive Committee and Transportation Technical Committee meetings are published in the newspaper of record (The Forum of Fargo- Moorhead) in January of each year. Notice of all meetings and full agenda packets are posted on the Metro COG website in advance of the meetings, and interested persons receive an e-mail distribution when the agenda and meeting information is available prior to each meeting. Anyone may sign up as an interested person on Metro COG’s website. Policy Board and TTC meeting dates are shown in Appendix B. Executive Committee meetings are held on an as-needed basis on the first Monday of each month.

The Policy Board hires an Executive Director and professional staff to accomplish the tasks identified in this UPWP. In addition to the Executive Director, agency staff consists of six planning positions, one of whom is also a GIS Specialist, one Office Manager and one part-time intern.  Occasionally, when workload and funding allow, additional interns are hired.  Most recently, an additional part-time intern was hired for the July-December 2024 timeframe.

The Metro COG organizational structure is identified in Figures 3 and 4 on the following page.

Figure 3 - Metro COG Organizational Chart for Staff Supervision and General Reporting

Figure 4 - Organizational Chart for Projects Carried out by Metro COG

## UPWP Framework

The Metro COG UPWP is a unified program that identifies work elements needed to carry out the organization’s function as both a COG and an MPO. To meet federal regulations of an MPO, the Metro COG UPWP is developed in accordance with the metropolitan planning provisions described in 23 CFR, part 450, 23 CFR, part 420, 2 CFR 200 and 49 CFR, part 613. It is created in cooperation with federal and state agencies that are financial sponsors, and it is intended as a management tool for participating agencies.

The 3-C (Continuing, Comprehensive & Cooperative) planning process Metro COG employs is intended to meet federal requirements and is included in this UPWP to meet the transportation needs of the residents and businesses of the region to the greatest extent possible with the resources available.

The transportation planning process in the Fargo-Moorhead metropolitan area considers all modes of surface transportation: road and highway, transit, pedestrian, bicycle, and rail. The provision of transportation planning and non-transportation planning services must also be consistent and compatible with the overall vision and goals for the region.

In addition to the UPWP, Metro COG’s responsibilities include the development and maintenance of a Metropolitan Transportation Plan (MTP), a Transportation Improvement Program (TIP) and a proactive public participation effort guided by an approved Public Participation Plan (PPP). Metro COG must be, and is, compliant with civil rights legislation and maintains a Title VI Plan (reflecting requirements included in the Civil Rights Act of 1964, as amended) as reflected by the Metropolitan Transportation Planning Self Certification (2024). More information on federal requirements is provided in Section 6 - Statement of Nondiscrimination.

# Program Area Overview

The regional transportation planning activities and products contained in this UPWP are categorized by ten program areas with multiple sub-tasks assigned to each. Sub-tasks are specific work activities or projects within each program area. The 2025-2026 Program Areas are identified in Figure 5 on the following page.

Figure 5 - Metro COG UPWP Program Area Overview

| #### Program Areas |  |
| --- | --- |
| #### 100 | #### Policy and Administrative Forums |
| #### 200 | #### Contracted Planning |
| #### 300 | #### Federal Transportation Planning Documentation |
| #### 400 | #### Technical Transportation Data and Analysis |
| #### 500 | #### Transit Planning |
| #### 600 | #### Bicycle and Pedestrian Planning |
| #### 700 | #### Local Planning Assistance |
| #### 800 | #### General Administration |
| #### 900 | #### Publications, Public Information and Technical Assistance |
| #### 1000 | #### Community Planning and Technical Assistance |

# Metro COG Long Range Plans and Planning Emphasis Areas

The Program Areas and sub-tasks that are identified in the UPWP support and inform the goals and priorities of the 2050 Metro COG MTP – Transportation Moving Ahead. The most current MTP was approved in September 2024. It established policies, goals and priorities to guide transportation investments in the Metro COG Region through the year 2050. These goals include:

- Safety & System Security – Provide a transportation network that prioritizes safety for all modes and is adaptable to environmental and social change.

- Travel Efficiency & Reliability – Improve mobility across the region that allows efficient and reliable movement of goods and people.

- Walking, Biking & Rolling – Empower people to walk, bike, and roll more often as a mode of transportation.

- Transit Access & Reliability – Support people’s access to reliable transit service.

- Maintain Transportation Infrastructure – Sustain transportation infrastructure in a state of good repair.

- Community Context and Impact Reduction – Strengthen equitable access to and support environmental considerations into transportation planning decisions.

- Freight Network–Moving Goods – Accommodate freight movement to strengthen regional economic priorities and support efficient consumer mobility and delivery.

- Emerging Transportation Trends – Monitor transportation trends and new technologies shown to improve the way people travel and incorporate into regional transportation plans.

- Transportation Decisions – Make regional transportation decisions that tie local and regional priorities together, promote fiscal responsibility, and support the movement of goods and people.

- Connecting People and Places – Consider where people live and work, and people’s relationships to the built environment in regional long-term transportation decisions.

Figure 6 below, shows the relationship between the goals of the 2050 Fargo- Moorhead MTP – Transportation Moving Ahead, and the program areas of the UPWP.

# Federal Planning Factors

This UPWP also contains activities to assist in the implementation of provisions contained in surface transportation legislation. The most current federal authorizing legislation is the Infrastructure Investment and Jobs Act (IIJA). The IIJA builds upon previous legislation entitled Fixing America’s Surface Transportation Act (FAST Act) and identifies ten planning factors to be considered by MPOs in developing plans and programs that are reflected in the various tasks of the Metro COG UPWP. The UPWP, will consider the following planning factors in the transportation planning process and they will be reflected in the Program Areas and tasks identified in this UPWP. The ten planning factors are:

- Support the economic vitality of the metropolitan area, especially by enabling global competitiveness, productivity and efficiency;

- Increase the safety of the transportation system for motorized and non-motorized users;

- Increase the security of the transportation system for motorized and nonmotorized users;

- Increase the accessibility and mobility of people and for freight;

- Protect and enhance the environment, promote energy conservation, improve quality of life, and promote consistency between transportation improvements and state and local planned growth and economic development patterns;

- Enhance the integration and connectivity of the transportation system, across and between modes for people and freight;

- Promote efficient system management and operation;

- Emphasize the preservation of the existing transportation system;

- Improve resiliency and reliability of the transportation system and reduce or mitigate storm water impacts of surface transportation; and

- Enhance travel and tourism.

Figure 7 on the following page, identifies the Program Areas of the UPWP that address each of the ten planning factors.

Figure 7 - FAST Planning Factors Addressed in the Metro COG UPWP (as listed in 23 CFR 450. Carried forward from MAP-21 to FAST Act to IIJA)

| Metro COG’s UPWP Program Areas |  | FAST Planning Factors |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  | Economic Vitality | System Safety | System Security | Accessibility | Protect Environment | Integration & Connectivity | Efficiency | System Preservation | Resiliency & Reliability | Travel & Tourism |
| 100 | Policy & Administrative Forums | S | S | S | S | S | S | S | S | S | S |
| 200 | Contracted Planning | P | P | P | P | P | P | P | P | P | P |
| 300 | Federal Transportation Planning Documentation | P | P | P | P | P | P | P | P | P | P |
| 400 | Technical Transportation Data & Analysis | P | P | P | P | P | P | P | P | P | P |
| 500 | Transit Planning | P | P | P | P | P | P | P | P | P | P |
| 600 | Bicycle & Pedestrian Planning | P | P | P | P | P | P | P | P | P | P |
| 700 | Local Planning Assistance | S | S | S | S | S | S | S | S | S | S |
| 800 | General Administration | A | A | A | A | A | A | A | A | A | A |
| 900 | Publications, Public Information & Communications | S | S | S | S | S | S | S | S | S | S |
| 1000 | Community Planning & Technical Assistance | S | S | S | S | S | S | S | S | S | S |

##### P – Primary relationship between UPWP Program Area and FAST Act – this program area is specifically aimed at these Factors

##### S – Secondary relationship between UPWP Program Area and MTP Goal – these UPWP Program Areas are important opportunities for conveying information to local officials or the public, collaborating with other agencies and levels of government, and integrating cross-over benefits for between the Factors and metropolitan area goals.

##### A – Administrative – the administrative functions needed to operate the agency and achieve all the other areas of the UPWP, including monitoring our activities relative to Federal legislation.

# Federal Planning Emphasis Areas

On December 31, 2021, the FTA and FHWA jointly issued updated Planning Emphasis Areas (PEAs). FHWA and FTA field offices were directed to emphasize these aspects of transportation planning when coordinating with MPOs regarding the development of their UPWPs and the projects and tasks that are carried out as a result of the UPWPs. PEAs are not binding and do not have the effect of law but are intended to provide clarity regarding the USDOT’s priorities in the area of transportation planning. The Planning Emphasis Areas are as follows:

- Tackling the Climate Crisis – Transition to a Clean Energy, Resilient Future – Ensure that transportation plans and infrastructure investments help achieve the national greenhouse gas reduction goals of 50-52 percent below 2005 levels by 2030, and net-zero emissions by 2050, and increase resilience to extreme weather events and other disasters resulting from the increasing effects of climate change.

- Equity and Justice40 in Transportation Planning – Advance racial equity and support for underserved and disadvantaged communities. This will help ensure public involvement in the planning process and that plans and strategies reflect various perspectives, concerns, and priorities from impacted areas.

- Complete Streets – Review current policies, rules, and procedures to determine their impact on safety for all road users. This effort should work to include provisions for safety in future transportation infrastructure, particularly those outside automobiles.

- Public Involvement – Increase meaningful public involvement in transportation planning by integrating Virtual Public Involvement (VPI) tools into the overall public involvement approach while ensuring continued public participation by individuals without access to computers and mobile devices.

- Strategic Highway Network (STRAHNET)/U.S. Department of Defense (DOD) Coordination – Coordinate with representatives from DOD in the transportation planning and project programming process on infrastructure and connectivity needs for STRAHNET routes and other public roads that connect to DOD facilities.

- Federal Land Management Agency (FLMA) Coordination – Coordinate with FLMAs in the transportation planning and project programming process on infrastructure and connectivity needs related to access routes and other public roads and transportation services that connect to Federal lands.

- Planning and Environmental Linkages (PEL) – Implement PEL as part of the transportation planning and environmental review process.

- Data in Transportation Planning – Encourage State DOTs, MPOs, and providers of public transportation to incorporate data sharing and consideration into the transportation planning process, because data assets have value across multiple programs.

Each work activity summary includes a brief explanation regarding how the programmed work is related to these PEAs. With respect to Federal Land Management Agency Coordination, there are no Federal lands within Metro COG’s urbanized area. Within our MPA, there are US Fish and Wildlife Service properties and/or easements that need to be taken into consideration if any planning projects are undertaken in the vicinity of those properties. Figure 8 summarizes the UPWP’s program areas and their relationship to the PEAs.

Figure 8 - UPWP Program Areas and the Goals of Federal Planning Emphasis Areas

| Metro COG’s UPWP Program Areas |  | Planning Emphasis Areas |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  | Tackling the Climate Crisis | Equity & Justice40 | Complete Streets | Public Involvement | Protect Environment | STRAHNET/DOD Coordination | FLMA Coordination | Planning & Environmental Linkages | Data in Transportation Planning |
| 100 | Policy & Administrative Forums | S | S | S | P | S | S | S | S | S |
| 200 | Contracted Planning | P | P | P | P | P | P | P | P | P |
| 300 | Federal Transportation Planning Documentation | P | P | P | P | P | P | P | P | P |
| 400 | Technical Transportation Data & Analysis | P | P | P | P | P | P | P | P | P |
| 500 | Transit Planning | P | P | P | P | S | S | S | S | P |
| 600 | Bicycle & Pedestrian Planning | P | P | P | P | S | S | S | S | P |
| 700 | Local Planning Assistance | P | S | P | P | S | S | S | S | S |
| 800 | General Administration | A | A | A | A | A | A | A | A | A |
| 900 | Publications, Public Information & Communications | S | S | S | S | S | S | S | S | S |
| 1000 | Community Planning & Technical Assistance | S | S | S | S | S | S | S | S | S |

##### P – Primary relationship between UPWP Program Area and FAST Act – this program area is specifically aimed at these Factors

##### S – Secondary relationship between UPWP Program Area and MTP Goal – these UPWP Program Areas are important opportunities for conveying information to local officials or the public, collaborating with other agencies and levels of government, and integrating cross-over benefits for between the Factors and metropolitan area goals.

##### A – Administrative – the administrative functions needed to operate the agency and achieve all the other areas of the UPWP, including monitoring our activities relative to Federal legislation

## Funding Overview and Annual Budgets

# Federal Funding

The Federal Highway Administration and Federal Transit Administration provide federal funding (PL and FTA Section 5303 funds, respectively) to assist Metro COG in providing the services identified in the UPWP. These funds are combined into an annual Consolidated Planning Grant (CPG). Per agreement between the North Dakota Department of Transportation (NDDOT) and the Minnesota Department of Transportation (MnDOT), the NDDOT administers funds from both states through the CPG grant.

# State and Local Funding

Metro COG collects annual dues from its member jurisdictions that have voting privileges on the Metro COG Policy Board. These include the cities of Dilworth and Moorhead in Minnesota, the cities of Fargo, West Fargo and Horace in North Dakota, Cass County in North Dakota and Clay County in Minnesota. These funds are used as local match for federal funds identified in the CPG grant and for purchases and activities that are not eligible for federal funds.

MnDOT also provides funds from the state general fund to supplement local contributions for local match and non-reimbursable activities and purchases. Projects identified under Planning Activity 1000 will be carried out internally by Metro COG staff and are funded either partially or fully by local jurisdictions, depending on the extent to which the work is eligible for Federal transportation planning funding.

# Budget

The Metro COG Budget has two components: an operations budget and a contracted planning services budget. The contracted planning services budget includes the Consolidated Planning Grant (CPG) federal funds to accomplish planning studies in the region. Local funds for these projects are provided by a jurisdiction or multiple jurisdictions and are to be used only for these projects. The operating budget also consists of CPG funds, but the local share of funds come from all voting member jurisdictions through an annual collection of jurisdiction dues.  Although they do not pay annual dues, Associate Members may also participate in utilization of CPG funds for eligible projects and are responsible for providing their portion of the required local match.

Since local jurisdictions begin work on their budget in spring and summer, Metro COG also prepares a preliminary budget in the spring, which is reviewed by the Transportation Technical Committee (TTC) and approved by the Policy Board. This information is used by each local jurisdiction as they prepare their budgets for the following year.

Tables showing local jurisdiction dues for 2025 and 2026 are included as Appendix D. A summary of the approved 2025-2026 budget is shown in Figure 9 on the following page. The Metro COG Budget assigns funding in amounts to accomplish each of the Program Areas of the UPWP. Figure 10 identifies the major Program Areas for 2025 and 2026, as well as the portion of the annual budget assigned to each.

Activities related to surface transportation are considered eligible for reimbursement through NDDOT with Consolidated Planning Grant (CPG) funds at an 80% federal funding, 20% local funding split.

All other non-eligible activities included within the UPWP are noted and are funded through a 100% local contribution. Metro COG's indirect cost allocation plan demonstrates how Metro COG ensures accuracy in billing to its various local, state, and federal funding sources. The Metro COG Cost Allocation Plan is included as Appendix E.

Figure 9 - Metro COG Biannual Budget Summary 2025-2026 (Revenues)

Figure 9 - Metro COG Biannual Budget Summary 2025-2026 (Expenses)

Figure 9 - Metro COG Biannual Budget Summary 2025-2026 (Contracted Planning)

Figure 10 - Metro COG 2025-2026 UPWP Operating Budget by Program Area

# Set-aside for Increasing Safe and Accessible Transportation Options

Safe and Accessible Transportation Options are safe and feel safe for all users.  FHWA and FTA encourage MPOs and other localities to conduct analyses and product plans to make short-term improvements and set long-term goals for the surface transportation network. These plans are inter-disciplinary and may explore the transportation, safety, land use, environmental, economic, housing, employment, health and other factors of a roadway’s structure and the function is serves for a community. Under a Safe and Accessible Transportation Options design model, safety for all users will be incorporated into all these transportation planning and analysis processes.

The Bipartisan Infrastructure Law (BIL) requires each MPO to set aside 2.5% of all PL (planning) funds for Safe and Accessible Transportation Options projects. This equates to approximately $56,000 annually for the entire State of North Dakota, which is then distributed to the four North Dakota MPOs based on a percentage of their respective populations from the 2020 Census. The table in Figure 11 on the following page shows the amounts Metro COG is programmed to receive in 2025 and 2026. To help incentivize implementation of the Safe and Accessible Transportation Options program, the BIL allows waiving the usual 20% local match for funding certain selected projects.

Metro COG staff has identified the purchase of bike-ped counters and software as a Safe and Accessible Transportation Options project to utilize these funds on to purchase bike-ped counters for use in its Safe Routes to School (SRTS) Plan Update project for the West Fargo School District. It is estimated that the annual amount of Set-Aside Funding will allow the purchase of four or five counters. The West Fargo SRTS project is anticipated to take two years, due to the size and number of schools in the district. Upon Completion of the project, the counters can be used for ongoing bike-ped counts around the region. Metro COG has historically been the repository for transportation-related counts since none of the local jurisdiction possess counting equipment of their own. This assists in prioritizing needs utilizing performance-based planning methods supported by hard data. Metro COG currently has a small number of bike-ped counters which are used throughout the region to count bike-ped use in specific areas to help identify bike-ped infrastructure needs but could use more. Metro COG’s Bike-Ped Committee identified and prioritized over a dozen locations throughout the region which currently have no counters, and indicated to staff they could easily prioritize more, if asked. Their recommendations to the TTC and Policy Board were unanimously approved.

Figure 11 - Set-aside amounts for increasing safe and accessible transportation options

| Metro COG Safe and Accessible Transportation Options Set-Aside Amounts |  |  |
| --- | --- | --- |
| Year | 2025 | 2026 |
| Programmed Amount | $26,217.00 | $26,741.34 |
| Local Match | $6,554.25 | $6,685.34 |
| Total Set-Aside Amount | $32,771.25 | $33,426.68 |

## De-obligation & Re-obligation of CPG Funds

FHWA-ND, in coordination with NDDOT, has crafted a one-year Consolidated Planning Grant (CPG) contract approach, wherein unspent funds from the previous year are de-obligated.

NDDOT is developing a process to re-obligate those funds to continue planning efforts that started in the previous year and continue into the next. NDDOT instituted the first step of this process in 2023 by establishing a one-year CPG contract.

## 2025 and 2026 Projects

Annually/biannually, Metro COG identifies needed projects within the region to study local transportation related issues. These projects are typically completed by a consultant team. Over the course of the past few years, Metro COG has expanded this program because of the needs of the fast-growing Fargo Moorhead Region.

Metro COG partners with its local jurisdictions and agencies such as the Minnesota and North Dakota Departments of Transportation, to advance transportation, and its related components, by developing, leading, and funding projects aimed at tackling regional issues. Figures 12 and 13 on the following pages, list those projects that Metro COG has developed, with the assistance of its regional partners, to complete in 2025 and 2026. These projects were vetted and prioritized by the Transportation Technical Committee (TTC) and approved by the Metro COG Policy Board. Project descriptions can be found in Section 10.

Figure 12 - 2025 Contracted Planning Projects

Figure 13 - 2026 Contracted Planning Projects

## Strategic Plan

The Metro COG Metropolitan Transportation Plan (MTP) is updated every five years, but the initial work for the update begins soon after the last approved update. The 2045 MTP was approved by the Policy Board on November 19, 2019 and the 2050 MTP was approved on September 26, 2024. To assure documents and other actions that inform the MTP are completed on a timeline that facilitates the use of this information, Metro COG provides a strategic plan identifying UPWP Program Areas and tasks that support or become part of the MTP update. The Metro COG Strategic Plan (Figure 14) establishes a general timeline for the development of the MTP by identifying those UPWP work activities, in chronological order, to prepare for, develop and inform the next update of the Metropolitan Transportation Plan.

Figure 14 - Metro COG Strategic Plan for Major Activities

|  | ## 2021-2022 UPWP |  | ## 2023-2024 UPWP |  | ## 2025-2026 UPWP |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| ## Major Program Activity | ## 2021 | ## 2022 | ## 2023 | ## 2024 |  | ## 2025 | ## 2026 |
| ## Metropolitan Transportation Plan (MTP) |  |  |  |  |  |  |  |
| ## MTP Origin Destination/Travel Time |  |  |  |  |  |  |  |
| ## Transit Development Plan (TDP) |  |  |  |  |  |  |  |
| ## Metropolitan-Wide Traffic Counts |  |  |  |  |  |  |  |
| ## Traffic & Bicycle Counts (Annually/As needed) |  |  |  |  |  |  |  |
| ## Bicycle & Pedestrian Plan |  |  |  |  |  |  |  |
| ## Demographics |  |  |  |  |  |  |  |
| ## Model Calibration |  |  |  |  |  |  |  |
| ## Intelligent Transportation Plan |  |  |  |  |  |  |  |
| ## Regional Freight Plan (2018) |  |  |  |  |  |  | ## * |
| ## Congestion Management Process |  |  |  |  |  |  |  |
| ## Regional Railroad Safety Plan (2018) |  |  |  |  |  |  |  |
| ## Aerial Photography |  |  |  |  |  |  |  |
| ## Regional Safety Plan |  |  |  |  |  |  |  |
| ## TIP Development/Management |  |  |  |  |  |  |  |

## *potential project, if funding is available

## Statement of Nondiscrimination

Metro COG hereby gives public notice that it is the policy of the agency to assure full compliance with Title VI of the Civil Rights Act of 1964, the Civil Rights Restoration Act of 1987, Executive Order 12898 on Environmental Justice, Executive Order 13166 on Limited English Proficiency and related statutes and regulations in all programs and activities. In 2020, Metro COG adopted the Title VI and Non-Discrimination Plan. Title VI requires that no person in the United States of America shall, on the grounds of race, color or national origin, be excluded from the participation in, be denied the benefits of, or otherwise subjected to discrimination under any program or activity for which Metro COG receives federal financial assistance. Any person who believes that they have been aggrieved by an unlawful discriminatory practice under Title VI has a right to file a formal complaint with Metro COG. Any such complaint must be in writing and filed with the Metro COG Title VI Coordinator within one hundred and eighty (180) days following the date of the alleged discriminatory occurrence.

For more information, or to obtain a Title VI Discrimination Complaint Form, please contact:

Ben Griffith, Executive Director

Metro COG Title VI Coordinator

Case Plaza, Suite 232

One North 2nd Street

Fargo, North Dakota 58102-4807

griffith@fmmetrocog.org

701.532.5103

The 2020 Title VI and Non-Discrimination Plan and a downloadable version of the Discrimination Complaint Form can also be found on the Metro COG website at: https://www.fmmetrocog.org/titlevi.

## Self-Certification and Restrictions on Lobbying

# Self-Certification

It is a requirement of 23 CFR 450.336 that the State and the Metropolitan Planning Organization (MPO) certify at least once every four years, concurrent with submittal of the Transportation Improvement Program (TIP) as part of State TIP approval, that its transportation planning process is being carried out in compliance with all applicable requirements. Metro COG updates its self‐certification documentation on an annual basis, as part of the TIP.

The requirements of self‐certification include:

- 23 U.S.C. 134 and 49 U.S.C. 5303, and this subpart;

- In non‐attainment and maintenance areas, Sections 174 and 176 (c) and (d) of the Clean Air Act as amended (42 U.S.C. 7504, 7506 (c) and (d)) and 40 CFR part 93;

- Title VI of the Civil Rights Act of 1964, as amended (42 USC 2000d‐1) and 49 CFR part 21;

- 49 USC 5332, prohibiting discrimination on the basis of race, color, creed, national origin, ex, or age in employment or business opportunity;

- Sections 1101(b) of FAST (Pub. L. 112‐141) and 49 CFR Part 26 regarding the involvement of disadvantaged business enterprises in DOT funded projects;

- 23 CFR part 230, regarding the implementation of an equal employment opportunity program on Federal and Federal‐aid highway construction contracts;

- The provisions of the Americans with Disabilities Act of 1990 (42 U.S.C. 12101 et seq.) and 49 CFR Parts 27, 37, and 38;

- The Older Americans Act, as amended (42 U.S.C 6101), prohibiting discrimination on the basis of age in programs or activities receiving Federal financial assistance;

- Section 324 of title 23, U.S.C regarding the prohibition of discrimination based on gender; and

- Section 504 of the Rehabilitation Act of 1973 (29 U.S.C. 794) and 49 CFR 27 regarding discrimination against individuals with disabilities.

In addition to those requirements outlined in 23 CFR 450.336, Metro COG is also required to certify that its transportation planning process complies with additional Federal requirements, as follows:

- Private Enterprise Participation in Metro COG’s Planning Process (49 USC 1607 and 1602[c])

- Drug Free Workplace Certification (49 CFR, Part 29, sub‐part F)

- Restrictions on Influencing Certain Federal Activities (49 CFR, Part 20)

- Restrictions on Procurements from Debarred or Suspended Persons/Firms (49 CFR, Part 29, sub‐parts A to E)

- Executive Order 12898 – Environmental Justice in Metropolitan Transportation Plan

The Metro COG Policy Board also certifies that the 3‐C (Continuing, Comprehensive, and Cooperative) planning process used in the FM Metropolitan area complies with the above federal requirements.

Every three years Metro COG reviews the federal regulations in relationship to Metro COG’s planning program and generates a Metropolitan Transportation Planning Process Certification document to identify Policy Board requirements in meeting the intent of federal legislation. Annually, as part of the Transportation Improvement Program, the Policy Board Chair signs on behalf of the full Policy Board a self-certification statement expressing the Board’s confidence that Metro COG’s planning activities are in compliance with the federal requirements noted above.

Signed copies of three resolutions are included in Appendix F. They include a resolution endorsing the FY 2025 – FY 2028 TIP for the Fargo-Moorhead Metropolitan Area, a Resolution Confirming the MTP as being Currently Held Valid, and a Transportation Planning Process Self Certification Statement.

Restrictions on Lobbying

Similar to the Self Certification Statement, Metro COG must attest to the fact that we abide by the federal legislation and sign a statement on restrictions on lobbying. Appendix G includes a signed statement on Restrictions on Lobbying.

## Program Areas and Subtasks

Metro COG breaks the Program Areas into individual sub-tasks to be complete in each of the calendar years covered by this UPWP. Each Program Area has identified an objective, a budget and sub-task. Each sub-task has an estimated period for completion and identifies the responsible agencies and participants.

100 – Policy and Administrative Forums

# Objective:

To maintain and coordinate policy and administrative forums. Work includes, but is not limited to creating agendas and supporting material, conducting meetings, traveling to and from meetings and communications with committee members.

# Relation to Planning Factors:

This task addresses all Federal planning factors and Federal highway program national goals through its high level of coordination with local, state, and federal leaders.

# Relation to IIJA Planning Emphasis Areas:

Policy and administrative forums involve extensive work with elected officials and staff at all participating jurisdictions and with MnDOT, NDDOT, FHWA, and FTA, as well as with numerous stakeholders. While the outcome of these Forums is necessary for the achievement of all of the planning emphasis areas, the primary benefit is Public Involvement.

| ##### Assigned Staff Hours in UPWP: | ##### 2025 | ##### 2026 |
| --- | --- | --- |
|  | ##### 1,260 | ##### 1,380 |

# Previous Accomplishments:

- Monthly MPO Policy Board Meetings

- Scheduled Metro COG Executive Committee Meetings (usually monthly)

- Monthly TTC Meetings

- Bi-Annual North Dakota MPO Directors meetings

- Mid-Year Reviews by FHWA, FTA, NDDOT and MNDOT

- Quarterly MnDOT MPO Directors meetings

- Quarterly ATP-4 meetings

- Various Federal, State, and Local Committee Meetings

Figure 15 provides a breakdown of staff hours and budget in Policy and Administrative Forums.

Figure 15 - Activity Budget and Funding Source Split for Program Area 100

| ##### Funding Source | ##### 2025 |  | ##### 2026 |  | ##### Total Activity Budget 2025-2026 |
| --- | --- | --- | --- | --- | --- |
|  | ##### Percent | ##### Amount | ##### Percent | ##### Amount |  |
| ##### CPG | ##### 80% | ##### $64,133 | ##### 80% | ##### $76,217 | ##### $140,349 |
| ##### Local | ##### 20% | ##### $16,033 | ##### 20% | ##### $19,054 | ##### $35,087 |
| ##### Total | ##### 100% | ##### $80,166 | ##### 100% | ##### $95,271 | ##### $175,437 |

# 101 Metro COG Policy Board

# Participant(s):  Metro COG

The Policy Board meets monthly and is charged with adopting major plans, approving the agency’s annual budget and work program, reviewing and approving monthly bills, providing oversight of Metro COG’s activities, and carrying out activities identified in the Metro COG Articles of Association, as amended.

# Activities:

- Developing, emailing and website posting of meeting agendas and agenda packets

- Preparing and reviewing meeting minutes

- Contacting Policy Board members

- Providing staff support and research

- Preparing staff reports and presentations

- General meeting facilitation

| #### Products | #### Completion Date |
| --- | --- |
| #### 2025 Monthly Policy Board meetings | #### Monthly |
| #### 2026 Monthly Policy Board meetings | #### Monthly |

# 102 Metro COG Executive Committee

# Participant(s):  Metro COG

The Metro COG Executive Committee meetings are scheduled monthly, but the Committee meets on an “as needed” basis. The Executive Committee recommends the agency’s annual budget and work program to the Policy Board, as well as other recommendations as required in the day-to-day operations of the agency.

# Activities:

- Developing, and emailing of meeting agendas and agenda packets

- Preparing and reviewing meeting minutes

- Contacting Policy Board members

- Providing staff support and research

- Preparing staff reports and presentations

- General meeting facilitation

| #### Products | #### Completion Date |
| --- | --- |
| #### 2025 Monthly Executive Committee meetings | #### As Needed |
| #### 2026 Monthly Executive Committee meetings | #### As Needed |

# 103 Transportation Technical Committee (TTC)

# Participant(s):  Metro COG

Metro COG works with the Transportation Technical Committee (TTC) to carry out a program of continuing, comprehensive and coordinated transportation planning. Through this work with the TTC, Metro COG maintains correspondence and coordination with participating agencies and provides other technical support necessary to the transportation planning program. The TTC typically meets on a monthly basis to approve action items and discuss issues in the Metro COG region in order to forward recommendations to the Metro COG Policy Board for disposition.

# Activities:

- Developing, emailing and website posting of meeting agendas and agenda packets

- Preparing and reviewing meeting minutes

- Contacting TTC members

- Providing staff support and research

- Preparing staff reports and presentations

- General meeting facilitation

| #### Products | #### Completion Date |
| --- | --- |
| #### 2025 Monthly TTC meetings | #### Monthly |
| #### 2026 Monthly TTC meetings | #### Monthly |

104 Federal, State, and Local Committee Meetings

# Participant(s):  Metro COG

The MPOs in North Dakota and Minnesota meet to discuss transportation issues related to MPOs and coordination with the respective State Departments of Transportation in carrying out MPO activities. Meetings are held two times per year (bi-annually) in North Dakota and four times (quarterly) in Minnesota. There are also various meetings on Federal, state, and local topics that Metro COG staff attend regularly. This includes meetings such as ATP-4, statewide plans, STIC, local coordination on specific areas, and other such meetings that are not specifically tied to a Metro COG study.

# Activities:

- Agenda development

- Staff support and research

- Travel to and from meeting venue or participate remotely

- Review of materials prior to meetings

| #### Products | #### Completion Date |
| --- | --- |
| #### Attendance at Federal, State, and Local meetings | #### Annually & Ongoing |

200 – Contracted Planning Services

# Objective:

To conduct Metro COG’s annual contracted planning projects for the purposes of analyzing local and regional issues as well as development of Metro COG’s required transportation planning documentation. This element allows Metro COG the resources to develop contracted planning scopes of work, go through the consultant procurement process, and provide contract management and oversight for work that is contracted to a consultant. Staff actively participate in the plan’s development by coordinating with local jurisdictions as well as guiding the consultant teams based upon Metro COG’s goals as stated in the adopted Metropolitan Transportation Plan.

# Relation to Planning Factors:

Different projects represent different planning factors, and the relationships will be discussed below with each project.

# Relation to IIJA Planning Emphasis Areas:

Each of the projects included in this section of the UPWP emphasize different elements of the planning emphasis areas. The primary area of emphasis will be highlighted with the description of each project.

| ##### Assigned Staff Hours in UPWP: | ##### 2025 | ##### 2026 |
| --- | --- | --- |
|  | ##### 2,555 | ##### 1,094 |

# Previous Accomplishments:

- Veterans Boulevard Corridor Extension Study

- Metro Area Bicycle and Pedestrian Plan Update

- 76th Avenue S Corridor Study

- Northwest Metro Transportation Plan

- Horace Comprehensive and Transportation Plan

- Moorhead 12th Avenue S Corridor Study

- FM Diversion Recreation Plan

- West Fargo 9th Street Corridor Study

- 2019 MATBUS Transit Development Plan

- Interstate Operations Analysis

- 25th Street Corridor Study

- Transportation Moving Ahead – 2050 Metropolitan Transportation Plan

Figure 16 provides a breakdown of staff budget in Contracted Planning Services.

Figure 16 - Activity Budget and Funding Source Split for Program Area 200

| ##### Funding Source | ##### 2025 |  | ##### 2026 |  | ##### Total Activity Budget 2025-2026 |
| --- | --- | --- | --- | --- | --- |
|  | ##### Percent | ##### Amount | ##### Percent | ##### Amount |  |
| ##### CPG | ##### 80% | ##### $125,286 | ##### 80% | ##### $57,823 | ##### $183,109 |
| ##### Local | ##### 20% | ##### $32,322 | ##### 20% | ##### $14,456 | ##### $45,777 |
| ##### Total | ##### 100% | ##### $156,608 | ##### 100% | ##### $72,278 | ##### $228,887 |

2025 Planning Projects – Continued from 2024

# 2025 – 207 Moorhead I-94 & 20th Street Interchange Analysis

# Participant(s):  Metro COG/Moorhead/MnDOT/Consultant

2025 Budget: $20,000 (CPG:  $16,00/Local Match:  $4,000)

The purpose of this project is to reanalyze interchange concepts at I-94 and 20th Street in Moorhead to determine the feasibility of modifying the interchange to include ramps to and from the east on I-94. This was studied nearly 15 years ago, and the City of Moorhead is interested in reanalyzing the area to determine how ramps to/from the east would affect local traffic flow on the City’s Street Network, and how such a change may fit into the City’s future land use plans for the area. Past interchange concepts will be reviewed, and new or modified concepts will further examine feasibility of modifying this interchange.

# Relation to Planning Factors:

This project relates to the planning factors of supporting economic vitality, accessibility and mobility, economic development, connectivity, and system resiliency.

# Relation to IIJA Planning Emphasis Areas:

Tackling the Climate Crisis – by facilitating access to I-94 at 20th Street, circuitous vehicular trips will be reduced, resulting in reduction of greenhouse gases.

Equity and Justice40 in Transportation Planning – studying the feasibility of a full interchange at this location has the potential to better serve disadvantaged communities in close proximity to 20th Street who currently have to go out of their way or take a slower route on local streets to access eastbound I-94.

Public Involvement – meaningful public involvement will be sought using a variety of methods for engagement and input.

Planning and Environmental Linkages (PEL) – PEL considerations will be included in the form of early identification of environmental impacts and opportunities and constraints.

Data in Transportation Planning – Data from the Interstate Operations Analysis will be made available for use in this study.

# Activities:

- Review of background material, such as City’s future land use plan, Interstate Operations Analysis, and other pertinent documentation

- Interchange concept development (at least four concepts)

- Analysis of travel demand changes with ramps to/from the east

- Early identification of environmental impacts

- Opportunities and constraints analysis

- Project management and oversight

- Public and stakeholder engagement

- Coordination between Moorhead, MnDOT and Metro COG

| #### Products | #### Completion Date |
| --- | --- |
| #### Interchange Study Report | #### 2nd QTR 2025 |

2025 – 208  West Metro Perimeter Highway Corridor Study (Year 2 of 2)

Participant(s):  Metro COG/Cass County/Consultant

2025 Budget:  $99,791.08 (CPG:  $79,832.86/Local Match:  $19,958.22)

The purpose of this study would be to pick up where the Interstate Operations Analysis left off relative to future needs of the corridor. The Interstate Operations Analysis projected ADT volumes that would make this one of the most heavily traveled highways in Cass County. The timing of the study is critical in that excess right-of-way purchased for the Red River Diversion Project is available for a portion of the corridor north of I-94. In the future, this property will need to be placed on the market, but the opportunity exists for the County to purchase all or a portion of the property. If delayed, the right-of-way will either no longer be available or will cost significantly more in the future.  South of I-94, section line corridors exist, minimizing the need for additional right-of-way.

The study would serve as a template for moving forward into the project development process and would allow the metro area to apply for grants to construct the project.

Relation to Planning Factors:

The study will address land use and access management controls needed to protect the long-term mobility and suitability of the corridor for freight and regional travel.

Relation to IIJA Planning Emphasis Areas:

Tackling the Climate Crisis – the study will provide connectivity to the roadway network both within and outside the area protected by the Diversion Project, intended to prevent annual and seasonal flooding of the urbanized areas of the Red River Valley.

Complete Streets – the study will provide for such features as roadway alignment, structures, drainage, safety considerations and access management.

Public Involvement – they study will incorporate robust and meaningful public involvement using a variety of methods for engagement and input.

Planning and Environmental Linkages – the study will conduct early identification of environmental and permitting issues.

Activities:

- Project management

- Data collection

- Conceptual layouts

- Identification of roadway features

- Development of traffic projections

- Public and stakeholder engagement

- Early identification of environmental considerations

- Planning level cost estimates

- Preparation and presentation of final report

- Approval process

| #### Products | #### Completion Date |
| --- | --- |
| #### West Metro Perimeter Highway Corridor Study | #### 2nd QTR 2025 |

2025 – 209  Horace Downtown Core Neighborhoods Plan (Year 2 of 2)

Participant(s):  Metro COG/Horace/Consultant

2025 Budget:  $67,695.48 (CPG:  $54,156.38/Local Match:  $13,539.10)

The City of Horace has requested a study that would focus on their core neighborhoods and their downtown area.  These areas were initially built without the pedestrian and bicycle features being put into the newly developed areas of the city, and connectivity to surrounding neighborhoods is limited.  The City of Horace is looking for guidance for bicycle and pedestrian safety and connectivity improvements, traffic calming, conceptual designs of downtown neighborhood streetscape, areas for communal gathering, and overall accessibility to the City’s core.

Relation to Planning Factors:

The City of Horace seeks assistance with adding bicycle and pedestrian infrastructure in its core downtown neighborhoods which were developed without any.  The intent is to identify complete streets strategies and infrastructure that responds to desired outcomes of Horace’s downtown residents and creates a safe and welcoming environment for both transportation and community needs.

Relation to IIJA Planning Emphasis Areas:

Equity and Justice40 in Transportation Planning – The neighborhoods surrounding Horace’s traditional downtown area are comprised of affordable single-family and senior residences as well as a mobile home park.  Unlike the newer areas of Horace, the residents are generally lower income and older than other areas of the community.  Currently, no sidewalks or other bicycle and pedestrian amenities exist to provide safe opportunities to access downtown businesses as well as public parks within the neighborhoods.  This study is specifically looking at retrofitting infrastructure within these neighborhoods to give those residents the same opportunities as the newer, wealthier areas of Horace.

Complete Streets – development of a specific Complete Streets strategy will guide future growth and redevelopment of Downtown Horace.

Data in Transportation Planning – collection of quantifiable data will be important in assessing multi-modal infrastructure needs.

Public Involvement – will be robust and crucial for success in an area which is actively engaged and vocal regarding their community.

Planning and Environmental Linkages – the study will conduct early identification of environmental and permitting issues.

Activities:

- Project management

- Data collection

- Identification of existing roadway features

- Public and stakeholder engagement

- Development of a specific Complete Streets strategy

- Planning level cost estimates

- Preparation and presentation of final report

- Approval process

| #### Products | #### Completion Date |
| --- | --- |
| #### Horace Downtown Core Neighborhoods Plan | #### 3rd QTR 2025 |

# 2025 – 211 Heartland Trail Alignment Analysis (Year 2 of 2)

(this project had originally been assigned a project number ending in 208)

# Participant(s):  Metro COG/Clay County/Moorhead/Dilworth/Glyndon/ PartnerSHIP4Health/Consultant

2025 Budget:  $62,500(CPG:  $50,000/Local Match:  $12,500)

The purpose of this project is to build upon the work that has been done with the Heartland Trail alignment previously identified by Metro COG in consultation with the Heartland Trail Committee. The study would document planning level opportunities and constraints associated with the route previously identified and would identify potential routes that are likely to overcome constraints. Route characteristics such as right-of-way, wetlands, prime farmland, cultural or historical features, land use, and so forth will need to be documented to identify route alternatives. Public and property owner engagement will need to be included as part of the project. Funding opportunities should be researched and documented. The overall goal of the project is to provide the type of plan that can be used to secure funding for this facility.

Project got underway in 2024.  Due to the rapid pace of work, additional funds were programmed to increase the amount of work completed in 2024, reducing the funds necessary for completion in 2025.

# Relation to Planning Factors:

This study will address a broad range of planning factors, including economic vitality, safety, accessibility and mobility, environment, economic development, connectivity, and tourism.

# Relation to IIJA Planning Emphasis Areas:

Tackling the Climate Crisis – the Heartland Trail will serve bicyclists and pedestrians, resulting in a facility that will not increase greenhouse gases.

Equity and Justice40 in Transportation Planning – the planning of a regional trail moves our region in the direction of providing a low-cost opportunity for recreation and transportation that is accessible to all users. Public health benefits of trail use are equally accessible to all.

Complete Streets – this study will review connectivity to the future trail, looking at the safety and convenience of accessing the trail from local roadway networks.

Public Involvement – public and stakeholder engagement efforts will seek input from all potential users in both urban and rural areas served by the trail.

Planning and Environmental Linkages (PEL) – a significant aspect of this study will be reviewing the characteristics of route alternatives, and conducting an early identification of environmental issues, opportunities, and constraints.

# Activities:

- Documentation of surrounding trail network

- Documentation of existing conditions in area where routes will be sought

- Coordination with Study Review Committee

- Data collection – right-of-way, wetlands, cultural/historical, land use, terrain, soils, prime farmland, etc. as needed for planning level alignment and property owner coordination

- Comparison of route alternatives

- Early identification of environmental considerations

- Identification of opportunities and constraints

- Project management and oversight

- Public and stakeholder engagement

- Preparation of graphics showing data collected and alignment alternatives, and a draft and final report

- Approval process

| #### Products | #### Completion Date |
| --- | --- |
| #### Heartland Trail Alignment Analysis Study | #### 2nd QTR 2025 |

2025 – 212 	MATBUS 2026-2030 Transit Development Plan (Year 2 of 2)

# Participant(s):  Metro COG / MATBUS / Consultant

2025 Budget:  $99,580.94 (CPG:  $79,664.75/Local Match:  $19,916.19)

In 2024, the Metro COG will begin updating the 2021-2025 Transit Development Plan (TDP) for the Metropolitan Area.  Metro COG will work in cooperation with MATBUS on the TDP update.  A portion of the scope of work will require procurement of a consultant and Metro COG staff will work in coordination on various aspects of the TDP update.  The TDP update will address transit operations within the metro area for the years 2026-2030.

Relation to Planning Factors:

This broad-based plan relates to and draws upon all of the planning factors.  At a metro-wide level, the Plan particularly emphasizes integration and connectivity of the transit system for all people.  Resiliency and reliability, along with system preservation and system management, are also critical.

Relation to IIJA Planning Emphasis Areas:

Tackling the Climate Change – efficient use of public transit is a proven method to reduce carbon and greenhouse gas emissions; low or no-emission transit vehicles even more so.

Equity and Justice40 in Transportation – transit service provides low-cost transportation to a wide cross-section of the community, especially disadvantaged and underserved communities.  Reducing single-occupancy vehicle use helps in the overall reduction of carbon and greenhouse gas emissions in dense, high-volume transportation corridors.

Complete Streets – making our streets safe and easy to use for all modes of transportation, including transit, increases the efficiency and effectiveness of the overall transportation system.

Public Involvement – robust public engagement and outreach by a variety of means throughout the

Planning and Environmental Linkages (PEL) – identify any potential environmental issues associated with the establishment of new, or expansion of existing transit routes.

Data in Transportation Planning – data collection and analysis will help policy makers, administrators and management make informed decisions.

Activities:

- Analysis of existing routes

- Analysis of route changes based on existing and future land use, density,

- ridership, and demand based on public input

- Analysis of future needs and trends such as micro transit

- Transit asset management

- Performance targets and measures

- Public engagement

- Project Management

| #### Products | #### Completion Date |
| --- | --- |
| #### MATBUS 2026-2030 Transit Development Plan | #### 4th QTR 2025 |

2025 – 214  West 94 Area Transportation Plan

Project formally known as “15th Street West Connectivity Study (I-94 and Sheyenne Diversion Overpass” and assigned new project number from 211 to 214.

Participant(s):  Metro COG/West Fargo/Consultant

2025 Budget:  $99,974.78 (CPG:  $79,979.82/Local Match:  $19,994.96)

The purpose of this project is to build upon the concept that was developed as part of West Fargo’s 13th Avenue S Corridor Study in approximately 2018-2019.  As part of that study, a concept was developed that identified a future connection of 15th Street West over both the Sheyenne Diversion and I-94. The study would further examine the opportunities and constraints of such a connection, alignment alternatives, and provide planning level cost estimates.

The study will also need to examine the future right-of-way needs of the corridor, along with opportunities and constraints associated with greater urbanization of the corridor in the area that will receive protection from the Red River Diversion. Multi-modal characteristics should be considered, as well as connectivity to other roadways.

Amendment #1 - While previous planning efforts have provided some initial analysis of a conceptual reconfiguration of the interchange of I-94/Main Ave/26th St, no development was anticipated in the West 94 Area.  This additional task will provide traffic modeling for a reconfigured interchange at I-94/Main Ave/26th St, which will include estimated trips generated from the West 94 Area.  Amendment #1 was approved in 2024 for a total of $25,000 ($20,000 in CPG funding, $5,000 in local match provided by West Fargo).

Relation to Planning Factors:

This study will address a broad array of planning factors including economic vitality and economic development, accessibility and mobility, environment, and integration and connectivity for multiple modes of travel.

Relation to IIJA Planning Emphasis Areas:

Public Involvement – this project will seek to engage the public through a variety of methods including online, virtual, and in-person.

Planning and Environmental Linkages (PEL) – early identification of environmental issues as well as opportunities and constraints will be part of this analysis.

Activities:

•	Review of relevant studies, including the 13th Avenue S Corridor Study completed in approximately 2019 and the Northwest Metro Transportation Plan, which addressed the nearby interchange of I-94 and Main Avenue, and the Interstate Operations Analysis, which is expected to be completed in 2023.

•	Documentation of existing conditions

•	Coordination with Study Review Committee

•	Data collection – right-of-way, hydrology, wetlands, cultural/historical, land use, terrain, soils, prime farmland, etc. as needed for planning level alignment and stakeholder coordination

•	Comparison of alternatives

•	Early identification of environmental issues and permitting

•	Identification of future ROW needed

•	Planning level cost estimates

•	Identification of future multi-modal roadway characteristics

•	Project management and oversight

•	Public and stakeholder engagement

•	Preparation of graphics showing data collected and corridor alternatives, and a draft and final report

•	Approval process

| #### Products | #### Completion Date |
| --- | --- |
| #### West 94 Area Transportation Plan | #### 2nd QTR 2025 |

2025 – 215  Metro Railroad Needs Study (Year 2 of 2)

Participant(s):  Metro COG/Cass County/Fargo/West Fargo/Horace/Clay County/Moorhead/Dilworth/BNSF Railroad/Consultant

2025 Budget:  $300,000 (CPG:  $170,000/Local Match:  $130,000)

BNSF Railroad has participated in two meetings with Metro COG and additional meetings with local officials to request the metro area’s participation in a rail study.  They have offered $150,000 in financial participation.  Local jurisdictions have identified several matters that they would like studied relative to railroad bridges, street alignments near railroads, conversion of at-grade crossings to grade separations, and future roadway extensions that will require railroad grade separations.

Relation to Planning Factors:

This study will address a broad range of planning factors, including economic vitality, safety, access and mobility, environment, economic development, connectivity, resiliency and reliability.

Relation to IIJA Planning Emphasis Areas:

Tackling the Climate Crisis – evaluate vehicular idling time at rail crossings and options to reduce or eliminate these activities.

Equity and Justice40 in Transportation Planning – review and assess impacts of regional equity indicators related to accessibility, connectivity, environment, health, engagement, and how transportation systems affect and/or influence safe and equitable outcomes.

Complete Streets – evaluate the safety and connectivity of the transportation system located within rail corridors, paying particular attention to safety of at-grade rail crossings.

Data in Transportation Planning – robust data collection and analysis to prepare for planned growth and economic development.

Public Involvement – strong engagement with multiple local jurisdictions as well as engagement with underserved and disadvantaged communities within the corridor study areas.

Planning and Environmental Linkages – the study will conduct early identification of environmental and permitting issues.

Activities:

- Project Management and Administration

- Transportation Equity Review

- Data Collection

- Coordination with Stakeholder Review Committee

- Safety Analysis of Existing and Proposed Conditions

- Public and Stakeholder Engagement

- Planning Level Cost Estimates

- Preparation and Presentation of Plan

- Approval Process

| #### Products | #### Completion Date |
| --- | --- |
| #### F-M Metro Railroad Needs Study | #### 3rd QTR 2025 |

2025-225 University Drive & 10th Street Corridor Study

Participant(s):  Metro COG/Fargo/NDDOT/Consultant

2025 Budget:  $20,370.66 (CPG:  $16,296.53/Local Match:  $4,074.13)

Metro COG, the City of Fargo, and NDDOT will study the impacts and feasibility of converting the one-way portion of University Drive and 10th Street (Hwy 81) from a one-way pair to two-way streets between 19th Avenue N and 13th Avenue S. Traffic forecasts and traffic operations analyses will be conducted to examine the extent to which the roadway sections can be used in their existing configurations and to identify roadway segments that would require reconstruction. Impacts to intersecting and parallel roadways must be identified and analyzed. Impacts to freight and delivery services shall be identified and analyzed. Impacts to transit routes, bicyclists and pedestrians will be identified and addresses as part of the study. Complete streets components, including on-street parking (where applicable) and aesthetic improvements shall be identified. Roadway components, traffic control modifications, and other improvements needed to make such a change will be identified. Planning-level cost estimates will be provided. Stakeholder and public engagement will be conducted to determine the level of support for leaving the corridors the same, and for changing them to two-way streets. A land use and economic analysis will be required to identify the pros and cons of changing this long-standing one-way pair, drawing upon public input received by the City of Fargo during the development of the Core Neighborhoods Plan.

Project was amended by the Metro COG Policy Board on November 16, 2023 to include scoping for the second phase of the project which was left unscoped in the initial contract in order to incorporate the findings of the initial phase. Phase 2 of the Study, which consists of addressing issues discovered in the first phase, will continue into 2024 and 2025. The study will also further examine a switch to two-way operations of just the downtown portion of University Drive and 10th Street. It will also address the westward growth of downtown and how bicycle and pedestrian amenities can be integrated to make it more multimodal-friendly.

Relation to Planning Factors:

This broad-based project has some level of relationship to all 10 of the planning factors.

Relation to IIJA Planning Emphasis Areas:

Equity and Justice40 in Transportation Planning – this study examines transportation alternatives along two one-way corridors along which a significant amount of naturally occurring affordable housing is located. A high level of underserved and disadvantaged households exists in close proximity to these corridors.

Complete Streets – impacts on safety are being examined for all road uses, with special emphasis on pedestrians and bicyclists and adjacent land uses.

Public Involvement – the project involves extensive public engagement, both virtually, on-line and in person.

Data in Transportation Planning – data developed as part of other recent studies, as well as the regional travel demand model, has been shared with this project.

Activities:

- Project Management

- Data Collection

- Public and Stakeholder Engagement

- Development of Traffic Projections

- Traffic Analyses

- Identification of Complete Streets components

- Land use and economic impact analysis

- Freight and delivery service impacts and analyses

- Identification of traffic control modifications and other changes needed if a conversion were to take place

- Conceptual layouts

- Development of planning-level cost estimates

- Identify existing and future roadway responsibilities (City of Fargo,NDDOT)

- Draft and final report

- Approval process

| #### Products | #### Completion Date |
| --- | --- |
| #### University Drive & 10th Street (Hwy 81) One-Way Pair Conversion Study | #### 2nd QTR 2025 |

2025-228 Kindred Comprehensive Plan (Year 2 of 2)

Participant(s): Metro COG/Kindred/Cass County

2025 Budget:  $29,995.98 (CPG:  $21,597.11/Local Match:  $8,398.87)

The objective of this project is the preparation of a new Comprehensive and Transportation Plan for Kindred, North Dakota which will document a vision for the city’s future and provide strategic guidance relative to future growth decisions. This plan will examine existing conditions and economic, demographic, and social trends in the city and surrounding area, as well as an in-depth look at transportation and related infrastructure needs. Emphasis will also be placed on an assessment of existing land use patterns, an analysis of supplementary planning strategies, goals and policies, and an action and implementation matrix to achieve community objectives and initiatives. Important roadway corridors including County Highway 15 and County Highway 18 will be analyzed as part of a citywide transportation plan to improve mobility and safety for pedestrians, bicyclists, and vehicular traffic. The total project cost will be $100,000.

Based on the scope of work, 90 percent of work elements are eligible to be funded by an 80/20 split (approximately $72,000 federal Consolidated Planning Grant funds, $18,000 local match). The remaining 10 percent ($10,000) is based on scope of work elements ineligible for federal transportation funds and would be 100 percent locally funded. The total local match for eligible and ineligible scope of work elements ($28,000) will be split evenly between the City of Kindred ($14,000) and Cass County ($14,000).

Activities:

- SRC Meetings

- Public Presentations/Open Houses

- Document Development

- Citywide Transportation Plan

- Future Land Use Planning

| #### Products | #### Completion Date |
| --- | --- |
| #### Final Comprehensive and Transportation Plan | #### 2nd QTR 2025 |

2025 Planning Projects – New

# 2025-201 NDSU ATAC 2025-2027 Participation (Year 1 of 3)

# (Technical Support)

# Participant(s):  Metro COG/ATAC

Total (3-year) Project Budget: $30,000

2025 Budget:  $10,000 (CPG:  $8,000/Local Match:  $2,000)

Metro COG contracts with the Advanced Traffic Analysis Center (ATAC) for technical assistance in transportation planning and MPO responsibilities, most notably staying abreast of technological advances in the field of traffic analysis and travel demand modeling, among other things. The master contract enables Metro COG to contract with ATAC for the purpose of updating and maintaining the Metro COG Travel Demand Model (TDM), furthering the signalized intersection data collection program, and maintaining/updating the Regional ITS Architecture.

# Relation to Planning Factors:

Coordination with NDSU’s ATAC is aimed at addressing all of the planning factors to some extent. The technical assistance provided by ATAC facilitates many of Metro COG’s other work program activities.

# Relation to IIJA Planning Emphasis Areas:

Data in Transportation Planning – much of the work carried out by ATAC through this contract allows the collection and dissemination of data that reduces the time and cost involved with gathering data specifically for certain studies.

# Activities:

- Quarterly meetings with the MPOs and NDDOT to discuss MPO support activities and modeling best practices

- Periodic assistance with travel demand model, and coordination between ATAC and consultants using the model

| #### Products | #### Completion Date |
| --- | --- |
| #### Ongoing technical support and contracting for Technical Analyses | #### Ongoing |

# 2025 – 205 Moorhead Intersection Data Collection (Year 1 of 3)

# Participant(s):  Metro COG/ATAC/Moorhead

Total (3-year) Project Budget: $49,474

2025 Budget:  $16,492 (CPG:  $13,193.60/Local Match:  $3,298.40)

Metro COG and the City of Moorhead will continue this project, which begins in 2025, through the three-year time frame of the contract. Metro COG and the City of Moorhead will team with ATAC to conduct an intersection traffic counting program that will, over time, provide counts of the City’s signalized intersections every three years. Each year, the project will include approximately one-third (⅓) of intersections within the City of Moorhead.

# Relationship to Planning Factors:

By having access to up-to-date turning movement count data, the City of Moorhead has the tools to improve mobility and optimize the efficiency of its signalized intersections and overall transportation system, making the roadway network more resilient and reliable.

# Relationship to IIJA Planning Factors:

Tackling the Climate Crisis – improved traffic flow and reduced queueing times at traffic signals helps reduce greenhouse gas production.

Data in Transportation Planning – data collected for this project will be useful in multiple studies and efforts.

# Activities:

- Place counting equipment (Metro COG and City of Moorhead) at approximately one-third (⅓) of the intersections each year

- Provide video files to ATAC for processing

- ATAC will conduct QA/QC on data collected and processed

- ATAC will provide data to City of Moorhead for use in traffic monitoring, corridor studies, and signal timing

- Project management and oversight

| #### Products | #### Completion Date |
| --- | --- |
| #### Intersection turning movement counts | #### 3rd QTR 2025 |

2026 Planning Projects – Continued from 2025

# 2026-201 NDSU ATAC 2025-2027 Participation (Year 2 of 3)

# (Technical Support)

# Participant(s):  Metro COG/ATAC

Total (3-year) Project Budget: $30,000

2026 Budget:  $10,000 (CPG:  $8,000/Local Match:  $2,000)

Metro COG contracts with the Advanced Traffic Analysis Center (ATAC) for technical assistance in transportation planning and MPO responsibilities, most notably staying abreast of technological advances in the field of traffic analysis and travel demand modeling, among other things. The master contract enables Metro COG to contract with ATAC for the purpose of updating and maintaining the Metro COG Travel Demand Model (TDM), furthering the signalized intersection data collection program, and maintaining/updating the Regional ITS Architecture.

# Relation to Planning Factors:

Coordination with NDSU’s ATAC is aimed at addressing all of the planning factors to some extent. The technical assistance provided by ATAC facilitates many of Metro COG’s other work program activities.

# Relation to IIJA Planning Emphasis Areas:

Data in Transportation Planning – much of the work carried out by ATAC through this contract allows the collection and dissemination of data that reduces the time and cost involved with gathering data specifically for certain studies.

# Activities:

- Quarterly meetings with the MPOs and NDDOT to discuss MPO support activities and modeling best practices

- Periodic assistance with travel demand model, and coordination between ATAC and consultants using the model

| #### Products | #### Completion Date |
| --- | --- |
| #### Ongoing technical support and contracting for Technical Analyses | #### Ongoing |

2026 – 205 Moorhead Intersection Data Collection (Year 2 of 3)

# Participant(s):  Metro COG/ATAC/Moorhead

Total (3-year) Project Budget: $49,474

2026 Budget:  $16,492 (CPG:  $13,193.60/Local Match:  $3,298.40)

Metro COG and the City of Moorhead will continue this project, which begins in 2025, through the three-year time frame of the contract. Metro COG and the City of Moorhead will team with ATAC to conduct an intersection traffic counting program that will, over time, provide counts of the City’s signalized intersections every three years. Each year, the project will include approximately one-third (⅓) of intersections within the City of Moorhead.

# Relationship to Planning Factors:

By having access to up-to-date turning movement count data, the City of Moorhead has the tools to improve mobility and optimize the efficiency of its signalized intersections and overall transportation system, making the roadway network more resilient and reliable.

# Relationship to IIJA Planning Factors:

Tackling the Climate Crisis – improved traffic flow and reduced queueing times at traffic signals helps reduce greenhouse gas production.

Data in Transportation Planning – data collected for this project will be useful in multiple studies and efforts.

# Activities:

- Place counting equipment (Metro COG and City of Moorhead) at approximately one-third (⅓) of the intersections each year

- Provide video files to ATAC for processing

- ATAC will conduct QA/QC on data collected and processed

- ATAC will provide data to City of Moorhead for use in traffic monitoring, corridor studies, and signal timing

- Project management and oversight

| #### Products | #### Completion Date |
| --- | --- |
| #### Intersection turning movement counts | #### 3rd QTR 2026 |

2026 Planning Projects – New

2026 – 229 – 45th Street/I-94 Interchange Study

Participant(s):  Metro COG/NDDOT/Fargo/Consultant

Project Budget:  $150,000  (CPG:  $120,000 / Local Match:  $30,000)

The purpose of this project is to conduct a safety improvement study on southbound 45th Street from 19th Avenue S to the I-94 westbound and eastbound ramps. A large commercial truck stop in the northwest quadrant of the 45th Street and I-94 interchange brings an extraordinarily high number of tractor-trailer traffic, significantly adding to already-high traffic volumes. The road segment has heavy traffic congestion and has had a number of crashes. The study would include a review of crash statistics, traffic analysis and operations. Complete streets components would be reviewed as the area has high foot-traffic due to the number of hotels and restaurants in the area. Conceptual alternatives that could aid in reducing the number of rear-end crashes could be developed, along with planning-level cost estimates. The resulting work products from this study could assist the City of Fargo in securing HSIP funds for possible improvements.

Relation to Planning Factors:

This broad-based project has some level of relationship to all 10 of the planning factors, but primarily safety.

Relation to IIJA Planning Emphasis Areas:

Tackling the Climate Crisis – be decreasing traffic congestion and idling times, especially of large tractor-trailers, there could be a reduction of greenhouse gas emissions as well as particulate matter.

Complete Streets – taking into consideration pedestrian movements throughout this area will help make it safer for all users.

Data in Transportation Planning – a high degree of analytical inquiry will be involved with this project.  Crash analysis, traffic operations and congestion management will all come into play with this safety study.

Activities:

- Project management

- Data collection

- Traffic and crash analyses

- Identification of Complete Streets Improvements

- Identification of any traffic control modifications and/or improvements

- Conceptual layouts

- Planning-level cost estimates

- Agency coordination between City of Fargo and NDDOT

- Draft and final plans

- Approval process

| #### Products | #### Completion Date |
| --- | --- |
| #### 45th Street/I-94 On-Ramp Improvement Plan | #### 4th QTR 2025 |

Other Potential Projects for 2026 (should funding become available) include the following:

Bridge Crossing Study – 76th Avenue S and 100th Avenue S

Regional Freight Plan Update

Cass County CR-17 Corridor Study

Clay County CSAH-26 Corridor Study

Roundabout Studies on US-75 S (8th Street S in Moorhead) at 6th Avenue S and 50th Avenue S

300 – Federal Transportation Planning Documentation

# Objective:

To develop, research, and implement Federal transportation planning directives and regulations.

# Relation to Planning Factors:

All planning factors relate to the work carried out in this section of the UPWP.

# Relation to IIJA Planning Emphasis Areas:

All Planning Emphasis Areas are addressed by this task, although the metropolitan planning area does not typically need to address federal land management agency coordination due to the limited amount of federal lands.

| #### Assigned Staff Hours in UPWP | #### 2025 | #### 2026 |
| --- | --- | --- |
|  | #### 2,749 | #### 3,227 |

# Previous Accomplishments:

- 2023-2026 Transportation Improvement Program

- 2024-2027 Transportation Improvement Program

- Implementation of Public Participation Plan

- Preparation of an updated Public Participation Plan

- Title VI Audit in 2021

- Updated Title VI and Non-Discrimination Plan and Limited English Proficiency Plan

- Ongoing Congestion Management Process activities

- 2023-2024 UPWP and amendments

- Ensuring compliance with Federal and state rules and regulation

- Working with NDDOT, MnDOT, FHWA, and FTA on the transition to a Transportation Management Area

Figure 17 provides a breakdown of staff hours and budget in Federal Transportation Planning Documentation.

Figure 17 - Activity Budget and Funding Source Split for Program Area 300

| ##### Funding Source | ##### 2025 |  | ##### 2026 |  | ##### Total Activity Budget 2025-2026 |
| --- | --- | --- | --- | --- | --- |
|  | ##### Percent | ##### Amount | ##### Percent | ##### Amount |  |
| ##### CPG | ##### 80% | ##### $140,009 | ##### 80% | ##### $176,877 | ##### $316,886 |
| ##### Local | ##### 20% | ##### $35,002 | ##### 20% | ##### $44,219 | ##### $79,221 |
| ##### Total | ##### 100% | ##### $175,011 | ##### 100% | ##### $221,096 | ##### $396,107 |

# 301 Transportation Improvement Program (TIP)

# Participant(s):  Metro COG

This effort involves maintaining and developing the Metro COG Transportation Improvement Program (TIP) to provide a program of Federal-aid transportation projects. Amendments are processed and approved as needed, and follow-up coordination and communication with NDDOT and MnDOT are carried out. The TIP includes at least four, fiscally constrained years of programming and a prioritized listing of projects with a financial plan that will lead to project implementation. Metro COG coordinates with North Dakota and Minnesota Departments of Transportation to ensure that our TIP informs both the North Dakota and Minnesota Statewide TIPs.

# Activities:

- Development of the 2025 (2025-2028) and 2026 (2026-2026) TIPs

- Process TIP Amendments, as required

- Develop Annual List of Obligated Projects (ALOP) for 2025 and 2026

- Coordinate with local jurisdictions

- Annual solicitation of project applications for direct suballocations of Surface Transportation Block Grants (STBG), Transportation Alternatives (TA), and Carbon Reduction Program (CRP) funds.

- Review of applications and coordination necessary to prioritize projects for funding and inclusion in the TIP

- Review and processing of other applications for which solicitation and project selections are not made by Metro COG, such as applications outside the UZA, any HSIP applications, and NHS Regional projects

| #### Products | #### Completion Date |
| --- | --- |
| #### 2026-2029 Transportation Improvement Program (TIP) | #### 3rd QTR |
| #### 2027-2030 Transportation Improvement Program (TIP) | #### 3rd QTR |
| #### Transportation Improvement Program Amendments | #### As required |
| #### Annual List of Obligated Projects (ALOP) | #### With Each TIP |
| #### Annual Solicitations and Project Prioritization | #### Annually |

# 302 Unified Planning Work Program (UPWP) and Budget Maintenance and Reporting

# Participant(s):  Metro COG

In 2025 Metro COG will amend the UPWP and budget as required and in 2026 to reflect changes in the two-year UPWP and budget. An annual Indirect Rate will be developed in conjunction with staff accountant and NDDOT Audit Services. Maintenance of CPG agreements with MnDOT and NDDOT will be carried out. Metro COG will provide quarterly reports to NDDOT and MnDOT and will develop and submit annual reports to MnDOT and NDDOT. Monthly reports will be prepared for the Policy Board.

# Activities:

- Maintenance and update of the two-year UPWP

- Develop, process and approve UPWP amendments

- Coordination with NDDOT, MnDOT, FHWA and FTA on UPWP issues

- Monthly reports to the Metro COG Policy Board

- Development and distribution of the Annual Report

- Development and release of RFPs for upcoming projects

- Consultant selection for upcoming projects

| #### Products | #### Completion Date |
| --- | --- |
| #### 2025-2026 Updated UPWP and Amendments | #### Ongoing |
| #### 2025-2026 Quarterly Reports to NDDOT & MnDOT | #### Quarterly |
| #### 2025 Annual Report | #### 1st QTR |
| #### 2026 Annual Report | #### 1st QTR |
| #### 2025-2026 Monthly Report to Policy Board | #### Monthly |
| #### 2025-2026 Quarterly Reports to Policy Board | #### Quarterly |

# 303 Public Participation

# Participant(s):  Metro COG

Public participation activities include coordination and facilitation of required program elements. Additionally, this category allows Metro COG to participate in informational and educational events. These events or speaking opportunities are generally related to informing the public about the overarching mission of the Metropolitan Planning Organization (MPO). In other cases, these events may include specific opportunities for Metro COG staff to become better informed about local projects and activities that relate to transportation. This activity also includes the update and maintenance of the Metro COG Public Involvement Database and Reporting System.

The Public Participation Plan (PPP) outlines the many ways in which Metro COG engages the public, stakeholders, the media and the traditionally underserved populations in our transportation and community planning activities.

| #### Products | #### Completion Date |
| --- | --- |
| #### Implementing the Public Participation Plan | #### Ongoing |

# 304 Congestion Management Process

# Participant(s):  Metro COG

This effort consists of consideration of the Congestion Management Process (CMP) in Metro COG transportation planning efforts to improve the performance of the existing multimodal transportation systems, maximize safety and mobility of people and goods in the region, and identify specific measures to relieve recurring and non-recurring vehicle congestion. Data will be collected and used as needed. Metro COG will work with local jurisdictions, MnDOT and NDDOT to implement recommendations aimed at identifying and resolving metro area causes of recurring and non-recurring congestion. Projects in the TIP will be reviewed annually to identify opportunities to implement CMP recommendations.

Data may be purchased to review and assess congestion and incorporate it into the CMP.

As a Transportation Management Area (TMA), Metro COG will need to review and update the CMP periodically to ensure that the process is sufficient. The most recent update of the CMP was updated alongside the 2050 MTP.

# Activities:

- Implementation of CMP recommendations

- Updating of Metro COG documents

- Annual analysis of CMP in the TIP

- Analysis of CMP in MTP and Performance Measures

- Updating and improving upon CMP as needed

| #### Products | #### Completion Date |
| --- | --- |
| #### Implementation of CMP Recommendations | #### Ongoing |

# 305 Federal and State Rules and Regulations Compliance and Maintenance

# Participant(s):  Metro COG

This task includes updating and maintaining Metro COG documents, reports and procedures to be compliant with changes in federal legislation, FHWA/FTA policy, North Dakota Century Code, Minnesota Statutes and legislation, NDDOT and MnDOT and oversight agency policy. At times, Metro COG may need to develop policy statements in response to critical federal and state transportation regulations, programs, policies, or plans. Metro COG will participate in events and review documents prepared by these entities to ensure that programs adopted by Metro COG are being adequately reflected and addressed.

# Activities:

- Participate in FTA Triennial Reviews of MATBUS

- Federal Certification Review

- Implement Certification Review Action Plan for Metro COG's programs

- Update and maintenance of 3C Agreement

- Review and update of bi-state MOU

| #### Products | #### Completion Date |
| --- | --- |
| #### Updated Documents | #### Ongoing |
| #### Certification Review | #### As required |

# 306 Civil Rights / Title VI / LEP/ Environment Justice

# Participant(s):  Metro COG

Metro COG ensures compliance with Metro COG's Title VI Policy, Environmental Justice Policy (EJ) and Limited English Proficiency (LEP) Policy by carrying out the programs which include maintaining the required documents and reports. Implementation of the Plans will be applied across all Metro COG programs. If applicable, Metro COG will monitor sub-recipient's compliance of Title VI requirements. Civil rights activities will be communicated to FHWA and FTA. Metro COG will participate in regional equity forums to ensure that transportation is incorporated into broader planning and equity initiatives. Metro COG will maintain data and update annually the Environmental Justice areas for inclusion in the TIP, MTP and other documents and reports generated by Metro COG. Metro COG will develop, publish and distribute an Annual Report of Title VI Activities.

# Activities:

- Development of annual reports related to Title VI

- Maintaining database of related data

| #### Products | #### Completion Date |
| --- | --- |
| #### 2025 Annual Report on Title VI/LEP Activities | #### 1st QTR 2025 |
| #### 2026 Annual Report on Title VI/LEP Activities | #### 1st QTR 2026 |
| #### 2025 Annual Report of Environmental Justice Areas | #### 1st QTR 2025 |
| #### 2026 Annual Report of Environmental Justice Areas | #### 1st QTR 2026 |
| #### Maintenance and update of Title VI, LEP, and Environmental Justice Plans | #### Ongoing |

# 307 Metropolitan Transportation Plan (MTP) Implementation and Maintenance

# Participant(s):  Metro COG

In 2025 and 2026 Metro COG will seek to further the implementation of the adopted MTP entitled Transportation Moving Ahead, the 2050 MTP. Implementation will be accomplished through the development and completion of smaller work tasks relevant to the surface transportation program for the FM Metropolitan area. Metro COG will annually review the MTP in coordination with the TIP development process to ensure consistency between the MTP and projects seeking federal aid and respond to early opportunities for input on environmental documents being prepared for projects moving toward final design and implementation to ensure consistency with adopted plans and with the TIP. Metro COG periodically reviews and assesses key elements of the MTP to ensure the document is still valid and consistent with local, state, and federal objectives and initiatives.

# Activities:

- Amend the 2050 MTP as required

- Annual review of the TIP projects against the of goals and objectives of the 2050 MTP

- Respond to Solicitation of Views letters received for projects in the metropolitan planning area

| #### Products | #### Completion Date |
| --- | --- |
| #### Implementation of the goals of the 2050 MTP | #### Ongoing |

# 308 US Census Coordination and Technical Assistance

# Participant(s):  Metro COG

Metro COG annually allocates resources to update GIS databases respective to US Census data and American Community Survey (ACS) data. Certain census and ACS information is critical to aspects of the overall transportation planning program; inclusive of tract, block group, and block level demographic and socioeconomic data that supports the travel demand model calibration process, amongst other program activities. Further, census data and associated demographic data establishes a starting point for development of the federal-aid urban area boundary and acts as baseline data for subsequent socioeconomic and demographic forecasts for the FM Metropolitan area. In 2019 and 2020, Metro COG assisted with 2020 Census related activities as well as maintained and updated the Environmental Justice Database based on Census and ACS data as necessary. As the various data sets slowly became available following the 2020 Census, Metro COG reviewed and analyzed the data carefully. In 2023, the urbanized area boundary was updated and adopted.  Metro COG will continue to provide data analysis aimed at improving our ability to carry out transportation planning and forecasting over the next 10 years.

# Activities:

- Provide GIS assistance

- Review data as it becomes available

- Update the UZA as needed

- Provide other technical assistance relative to census tracts and changes that have occurred in the metropolitan planning area over the past 10 years.

| #### Products | #### Completion Date |
| --- | --- |
| #### Technical Assistance and review related to the #### 2020 US Census and American Community Survey | #### Ongoing |

# 309 TMA Transition

# Participant(s):  Metro COG / NDDOT

Metro COG began to prepare for transitioning to a Transportation Management Area (TMA) in the years following the 2010 Census. With the eventual release of the 2020 Census data, it was determined that Metro COG’s urbanized planning area had exceeded the population threshold of 200,000 to become a TMA. On June 5, 2023, Metro COG was officially designated as a TMA. Time spent in this program area will ensure that Metro COG is working towards and ready to meet the requirements of a TMA certification review. In 2022, the Policy Board bylaws were updated to ensure TMA requirements would be met. It has also involved a large amount of coordination and communication with local jurisdictions and NDDOT to establish an understanding of Metro COG’s and their responsibilities regarding the programming and use of suballocated funds.

# Activities:

• Increase familiarity with regulations related to TMAs

• Document any further changes or efforts needed as a TMA form of an MPO

• Train staff and acquire resources needed to carry out requirements

• Report to TTC, Executive Committee and Policy Board

| #### Products | #### Completion Date |
| --- | --- |
| #### Preparation for TMA Certification | #### Ongoing |

# 310 TIP Project Monitoring

# Participant(s):  Metro COG/NDDOT

With Metro COG’s official designation as a Transportation Management Area (TMA) and the direct sub-allocation of State Transportation Block Grant (STBG), Transportation Alternatives (TA) and Carbon Reduction Program (CRP) funds, it is extremely important that Metro COG keeps continually apprised of the status of projects as they move through the project development process. This task involves on-going meetings with local engineering staff members to monitor the stages of project development to ensure they are on track to be completed in the funding year identified in the TIP. This task will involve working with local governments to ensure eligibility for federal funding as the project evolves, cost estimates are up-to-date and milestones associated with project development are being met. If a project falls behind schedule or if costs are higher than anticipated, making project completion infeasible in the scheduled timeframe, this task will also coordinate with task 301 – TIP Development to make the necessary adjustments in project programming to ensure that the metro area’s direct sub-allocations are spent on time.

This task will inherently involve monitoring the extent to which the projects meet the goals, objectives, and intent of the MTP and any relevant corridor studies or sub-area plans that have been completed. Metro COG now has a dedicated staff person responsible for working with the local jurisdictions to monitor project development, attending regular meetings with them all.

# Activities:

- Monthly meetings with local jurisdictions to monitor project development status

- Participation in project development team meetings

- Identification and monitoring of back-up projects that can be moved into the TIP in the event that another project becomes infeasible for construction during the designated fiscal year

- Report to TTC, Executive Committee and Policy Board

| #### Products | #### Completion Date |
| --- | --- |
| #### Monitoring of project status for projects funded by TMA sub-allocation | #### Ongoing |

400 - Technical Transportation Data & Analysis

# Objective:

To conduct technical analysis of Metro COG’s core responsibilities; implement and maintain the regional Metropolitan Transportation Plan; develop and update the Travel Demand Model; develop local and corridor-level planning studies; conduct Metro COG’s traffic counting program; develop data reporting tools; integrate performance measurement; and support the activities recommended by the MTP.

# Relation to Planning Factors:

All planning factors come into consideration when carrying out the work involved in this portion of the UPWP.

# Relation to IIJA Planning Emphasis Areas:

All planning emphasis areas are relevant to and addressed by this work.

| #### Assigned Staff Hours in UPWP: | #### 2025 | #### 2026 |
| --- | --- | --- |
|  | #### 2,188 | #### 3,048 |

# Previous Accomplishments:

- 2021 Traffic Counting Program

- 2023 and 2024 Metropolitan Profile

- Functional Classification Updates

- Performance Measures

- Maintenance of the TDM

Figure 18 provides a breakdown of staff hours and budget in Technical Transportation Data and Analysis.

Figure 18 - Activity Budget and Funding Source Split for Program Area 400

| ##### Funding Source | ##### 2025 |  | ##### 2026 |  | ##### Total Activity Budget 2025-2026 |
| --- | --- | --- | --- | --- | --- |
|  | ##### Percent | ##### Amount | ##### Percent | ##### Amount |  |
| ##### CPG | ##### 80% | ##### $87,088 | ##### 80% | ##### $126,507 | ##### $213,595 |
| ##### Local | ##### 20% | ##### $22,772 | ##### 20% | ##### $31,627 | ##### $53,399 |
| ##### Total | ##### 100% | ##### $108,859 | ##### 100% | ##### $158,134 | ##### $266,993 |

# 401 Performance Measures

# Participant(s): Metro COG

Metro COG initially adopted performance targets for PM1 (safety), PM 2 (pavement and bridge condition) and PM3 (travel reliability) as required in 2018. Since then, Metro COG has successfully reviewed and reported on the PMs annually. Metro COG will continue to coordinate with state and federal agencies to review performance and update targets as needed. Performance measurement and target information will be included in the Metropolitan Transportation Plan, Transportation Improvement Program and regional transportation planning activities.

As the primary transit provider within the metro area, MATBUS completes the Transit Asset Management Plan (TAM Plan) and the Public Transportation Agency Safety Plan (PTASP) and completes the necessary coordination with Metro COG.

It was expected that greenhouse gas (GHG) emissions would be added to the list of Federal Performance Measures beginning in 2024 or 2025. However, a lawsuit was filed in Federal court in 2024 (the State of North Dakota was among the plaintiffs), against the US Environmental Protection Agency. The Court found in favor of the plaintiffs and currently there are no Federal requirements regarding GHG emissions.

In light of the Court’s decision, many states, including Minnesota, enacted legislation, developing their own GHG emissions. At the time of the drafting of this UPWP document, MnDOT is in the process of developing criteria for establishing GHG targets and implementation of metrics. Metro COG is seeking clarification and guidance regarding how the State of Minnesota’s legislation will affect Metro COG’s work.

Activities:

- Coordination efforts with NDDOT and MNDOT to develop additional performance measure targets and metrics consistent with federal legislation and guidance.

- Integrate performance measures and metrics into the Metro COG planning process

- Purchase or develop data to support performance measurement analysis and implementation

- Develop and adapt performance measures as required

| #### Products | #### Completion Date |
| --- | --- |
| #### Performance Measure Reporting and Monitoring | #### Ongoing |

# 402 Federal Functional Classification Update

# Participant(s): Metro COG

Metro COG will update, as necessary, the Federal Functional Classification (FFC) maps and database for Clay County in Minnesota and Cass County in North Dakota. Following the December 2023 approval of the Urbanized Area Boundary (UZA), Metro COG began an extensive update of the FFC system in the North Dakota portion of the UZA and at the time this UPWP document was being completed, was awaiting approval of that project by NDDOT. In late 2024, Metro COG was scheduled to begin a similar effort for the Minnesota portion of the newly updated UZA, that would conclude in mid-2025. Other FFC updates would be conducted at the request of local jurisdictions or the State DOTs.

Activities:

- Processing of FFC change requests

- Generating draft FFC maps and database

- Tracking and recording FCC changes

- Submittal to the relevant DOT and FHWA for review, concurrence and approval

- Updating and producing FFC maps and related database

| #### Products | #### Completion Date |
| --- | --- |
| #### Updated Minnesota and North Dakota FFC Maps | #### 3rd QTR 2025 |
| #### Continuous monitoring of FFC changes as they occur | #### Ongoing |

# 403 Travel Demand Model (TDM) Maintenance and Operation

# Participant(s): Metro COG/ATAC

Metro COG currently retains an ongoing, three-year, Master Agreement with the Advanced Traffic Analysis Center (ATAC) for the development and management of the travel demand model for the FM Metropolitan area. This element is to maintain and refine the regional travel demand model to provide forecasts for studies and planning activities. Updates are made in accordance of needs based on new planning studies, peer review or subsequent federal guidance.

# Activities:

- TDM updates as required

- Master Agreement with the Advanced Traffic Analysis Center (ATAC)

| #### Products | #### Completion Date |
| --- | --- |
| #### Updated Travel Demand Model, as needed | #### Ongoing |

# 404 Freight and Goods Movement

# Participant(s): Metro COG

Incorporate the movement of freight and goods into the regional planning process. Support private sector participation in the transportation planning process by working with local Chambers of Commerce and Economic Development Corporations, freight interests and representatives from other private transportation industries in reviewing transportation plans and programs. Use the Freight Analysis Framework (FAF) and other publicly available data.

North Dakota completed its most recent freight and rail plan in 2023 and Minnesota is currently working on their rail plan, scheduled for completion in December of 2024.  Metro COG participated on both committees and helped identify freight stakeholders for the study review committees. As a result, Metro COG did not hold its own freight committee meetings, and instead, focused on seeking freight input as part of the Interstate Operations Analysis, the 2050 MTP and the statewide plans.  Metro COG’s FM Regional Freight Plan was completed in 2017 and is in need of an update, tentatively in 2026 if funding becomes available.  The Freight Committee will reconvene when the Metro Railroad Needs Study is complete and funds are available to begin the Regional Freight Plan Update.

# Activities:

- If needed, purchase data to conduct planning studies, analysis and modeling of freight and goods movement in the region

- Integration of Regional Freight Plan into the Metro COG planning process.

- Biannual meetings of the Regional Freight Committee.

| #### Products | #### Completion Date |
| --- | --- |
| #### 2025 Biannual Regional Freight Committee (RFC) Meetings | #### Quarterly |
| #### 2026 Biannual Regional Freight Committee (RFC) Meetings | #### Quarterly |
| #### Implementation of Freight Plan Recommendations | #### Ongoing |

# 405 FM Metropolitan Profile

# Participant(s): Metro COG

Annual update of the FM Metropolitan Profile with data collected as part of element 700. The Metropolitan Profile will also serve as a reporting tool for performance targets and measurement requirements of current and future federal transportation law.

# Activities:

• Annual FM Metropolitan Profile development and approval

| #### Products | #### Completion Date |
| --- | --- |
| #### 2025 Annual Update to the FM Metropolitan Profile | #### 4th QTR |
| #### 2026 Annual Update to the FM Metropolitan Profile | #### 4th QTR |

# 406 Traffic Data Collection and Analysis

# Participant(s): Metro COG

Collect, purchase and monitor local travel data, including detailed traffic count data (time of day, occupancy, vehicle classification, etc.) and speed and delay data, as available from local jurisdictions and other secondary sources. Develop factors to adjust traffic count data for seasonal and daily variation. Obtain data to review parameters for trip generation data, trip length, and vehicle occupancy for the regional travel model. Review and procure traffic counting and monitoring equipment as needed. Annually prepare such documentation as to graphically convey traffic trends.

Since the local jurisdictions have not traffic collection equipment of their own, Metro COG has become the collector and repository for this information. The information is used for data development and forms the basis of many decisions as part of Metro COG’s Performance-Based Planning and Programming activities and will play a role in implementation of the Congestion Management Process. With this data, the Policy Board will be able to make better fact-based decisions regarding the prioritization and funding of projects within the region.

# Activities:

- Development of bi-annual traffic flow maps, traffic growth reports and intersection reports

- Ongoing collection, analysis and review of traffic count and speed data

- Deployment, maintenance and purchase of traffic count equipment

- Origin-Destination studies

| #### Products | #### Completion Date |
| --- | --- |
| #### Ongoing collection of manual and automatic traffic data | #### Ongoing |
| #### Updated traffic data database | #### Ongoing |
| #### Preparation of maps/graphics | #### Ongoing |

# 407 Metropolitan Transportation Technical Assistance

# Participant(s): Metro COG

This work task provides Metro COG resources in both 2025 and 2026 to respond to requests for information and analysis regarding issues and items relative to the metropolitan transportation system.

# Activities:

- Technical assistance (non-transit related) that may or may not be included in other UPWP work elements

- Respond to written or verbal requests for assistance from the public, local jurisdictions, local agencies, other MPOs/COGs, the media or any noninternal technical assistance.

| #### Products | #### Completion Date |
| --- | --- |
| #### Technical Assistance | #### Ongoing |

# 408 ITS/Traffic Operations Technical Assistance

# Participant(s): Metro COG

Metro COG will continue to lead the effort regarding the integration and coordination of traffic signal operations within the FM Metropolitan area. Specific work includes continuation of coordination of exiting traffic operators regarding signal operations and maintenance metro wide. Maintain and update the Metro COG Regional ITS Architecture for the metro area as needed. Ensure that proposed ITS projects in the Metro COG Transportation Improvement Program are consistent with the Regional ITS Architecture. ATAC maintains the Regional ITS Architecture but is supplemented with staff efforts contained in this work element.

# Activities:

- Participate in Traffic Operations Roundtable meetings arranged by NDSU’s ATAC

- Arrange as-needed Traffic Operations Working Group meetings

- Traffic operations technical assistance and coordination

- Annual review of TIP projects against the Regional ITS Architecture

- Annual updates to the Regional ITS Architecture and associated coordination with ATAC, NDDOT, and MNDOT.

- Maintain Metro COG Regional Intelligent Transportation System database

- Maintain an understanding of traffic operations issues throughout the metro area through public input, site visits and travel within the metro area

| #### Products | #### Completion Date |
| --- | --- |
| #### 2025 Quarterly Traffic Operations Committee (TOC) Meeting Facilitation | #### As needed |
| #### 2026 Quarterly Traffic Operations Committee (TOC) Meeting Facilitation | #### As needed |
| #### Annual review and update of the Regional ITS Architecture | #### Ongoing |
| #### 2025 Review of TIP projects against Architecture | #### 3rd QTR |
| #### 2026 Review of TIP projects against Architecture | #### 3rd QTR |

# 409 GIS Management, Mapping and Graphics

# Participant(s): Metro COG

Metro COG maintains, updates, and manages a number of critical data sets that support the development and implementation of the MTP and its modal sub elements as well as various subarea studies and mapping needs. Additionally, on a cyclical basis, Metro COG updates 'base' metropolitan maps (i.e., federal-aid urban area, roadway functional classification, metropolitan traffic counts). This program area supports overall development and distribution of GIS data used by Metro COG as requested by the public, cognizant agencies or other interested persons. As part of this program area within the 2025-2026 UPWP, Metro COG will continually update its GIS page on Metro COG’s website, disseminating metropolitan-specific GIS data. This work task also provides Metro COG resources in both 2025 and 2026 to coordinate the Metropolitan Geographic Information System (GIS) Committee.

# Activities:

- Gather GIS data from local jurisdictions and DOTs

- Maintain updated GIS database

- Coordinate the GIS Committee

| #### Products | #### Completion Date |
| --- | --- |
| #### Technical Assistance | #### Ongoing |

500 - Transit Planning

# Objective:

To coordinate with MATBUS, the regional transit provider, to further multimodal transportation.

# Relation to Planning Factors:

Safety, accessibility and mobility, security of the system, environment, economic development, integration of multi-modal transportation are all addressed by this element of the UPWP.

# Relation to IIJA Planning Emphasis Areas:

Tackling the Climate Crisis – an improved transit system with higher usage will help reduce vehicular travel resulting in reduced production of greenhouse gases.

Equity and Justice40 in Transportation Planning – transit is in important component of the transportation system, often serving underserved and disadvantaged communities.

Complete Streets – Street improvements must consider transit route and transit stops to ensure safety and convenience.

Public Involvement – meaningful public involvement will integrate virtual, online and in-person methods of engagement.

Data in Transportation Planning – ridership data, land use, traffic volumes, and other types of data are all sharable between MATBUS, Metro COG, local jurisdictions and DOTs. This has the potential to integrate transit into all forms of transportation planning and to better inform plans specifically aimed at transit.

| #### Assigned Staff Hours in UPWP | #### 2025 | #### 2026 |
| --- | --- | --- |
|  | #### 360 | #### 510 |

# Previous Accomplishments:

- MAT Coordinating Board Meetings

- Coordination and arrangements needed for purchase of transit routing software

- Furtherance of Transit Authority Model

- Technical assistance to MATBUS and on-going coordination

Figure 19 provides a breakdown of staff hours and budget in Transit Planning.

Figure 19 - Activity Budget and Funding Source Split for Program Area 500

| ##### Funding Source | ##### 2025 |  | ##### 2026 |  | ##### Total Activity Budget 2025-2026 |
| --- | --- | --- | --- | --- | --- |
|  | ##### Percent | ##### Amount | ##### Percent | ##### Amount |  |
| ##### CPG | ##### 80% | ##### $14,785 | ##### 80% | ##### $23,909 | ##### $38,694 |
| ##### Local | ##### 20% | ##### $3,696 | ##### 20% | ##### $5,977 | ##### $9,673 |
| ##### Total | ##### 100% | ##### $18,481 | ##### 100% | ##### $29,886 | ##### $48,367 |

# 501 Transit Technical Assistance

# Participant(s): Metro COG

Provide data, technical analysis and coordination in support of short-range and long-range mass transit and para transit planning. This will include collaboration with MATBUS, MATBUS Coordinating Board committee members, para transit agencies, local governments, non-profit agencies, and other stakeholders in the transit planning process. Activities may include surveys or studies to gather transit ridership and travel behavior data. Includes coordination of activities related to coordinated public transit and human service agencies and FTA Section 5307 planning funding and efforts. Appendix H identifies those Sec. 5307 activities of the City of Fargo Transit Division and the City of Moorhead Transit Division, collectively known as MATBUS. These activities may change as MATBUS implements its most recent Reorganization Study.

# Activities:

- Staff assistance as required/requested

| #### Products | #### Completion Date |
| --- | --- |
| #### Assistance as required | #### Ongoing |

# 502 MATBUS Coordinating Board

# Participant(s): Metro COG

Provide staff support for the MATBUS Coordinating Board to assist in the coordination of transportation opportunities for the general public, elderly, disabled and economically disadvantaged. This practice will continue until implementation of MATBUS’s most recent Reorganization Study, which proposed a new staffing structure for MATBUS and a new oversight board which has yet to be established at the time of preparation of this UPWP document.

# Activities:

- Meeting facilitation and support

- Attend meetings

| #### Products | #### Completion Date |
| --- | --- |
| #### 2025 MATBUS Coordinating Meetings | #### Ongoing |
| #### 2026 MATBUS Coordinating Meetings | #### Ongoing |

600 - Bicycle & Pedestrian Planning

# Objective:

To provide staff support; monitor, collect and process data; participate in bicycle and pedestrian planning activities and implement objectives of the Metro COG Bicycle/Pedestrian Plan as well as participate in local planning efforts and committees.

# Relation to Planning Factors:

Safety, accessibility and mobility, security of the system, environment, economic development, integration of multi-modal transportation are all addressed by this element of the UPWP.

# Relation to IIJA Planning Emphasis Areas:

Tackling the Climate Crisis – an improved bicycle and pedestrian system with higher usage will help reduce vehicular travel resulting in reduced production of greenhouse gases.

Equity and Justice40 in Transportation Planning – walking and bicycling are important components of the transportation system, often serving underserved and disadvantaged communities, and providing public health benefits for all.

Complete Streets – Street improvements must consider bicycle and pedestrian facilities to ensure safety and convenience.

Public Involvement – meaningful public involvement will integrate virtual, online and in-person methods of engagement.

Data in Transportation Planning – biking and walking data, land use, traffic volumes, and other types of data are all sharable between MATBUS, Metro COG, local jurisdictions and DOTs. This has the potential to better integrate sidewalks and trails into all forms of transportation planning and to better inform plans specifically aimed at bike and ped facilities.

| #### Assigned Staff Hours in UPWP | #### 2025 | #### 2026 |
| --- | --- | --- |
|  | #### 1,344 | #### 1,198 |

# Previous Accomplishments:

- Update to the Bicycle/Ped Plan

- Participation in Bike FM

- Annual bicycle and pedestrian counting program

- Updates to bike and pedestrian counting capabilities and equipment

- Bike & Ped subcommittee meetings

- Heartland Trail working group meetings and activities

Figure 20 provides a breakdown of staff hours and budget in Bicycle and Pedestrian Planning.

Figure 20 - Activity Budget and Funding Source Split for Program Area 600

| ##### Funding Source | ##### 2025 |  | ##### 2026 |  | ##### Total Activity Budget 2025-2026 |
| --- | --- | --- | --- | --- | --- |
|  | ##### Percent | ##### Amount | ##### Percent | ##### Amount |  |
| ##### CPG | ##### 80% | ##### $48,688 | ##### 80% | ##### $49,055 | ##### $97,743 |
| ##### Local | ##### 20% | ##### $12,172 | ##### 20% | ##### $12,264 | ##### $24,436 |
| ##### Total | ##### 100% | ##### $60,860 | ##### 100% | ##### $61,319 | ##### $122,178 |

# 601 Bicycle-Pedestrian Activities and Technical Assistance

# Participant(s): Metro COG/local jurisdictions/MnDOT/NDDOT

Participate in bicycle and pedestrian planning activities and support the implementation of Metro COG’s Bicycle and Pedestrian Plan and the Complete Streets policy adopted by Metro COG in 2013, as well as more recently completed planning documents such as the Bicycle and Pedestrian Gap Analysis and the Fargo Transportation Plan. Respond to requests for information and smaller analyses regarding issues and items related to the metropolitan bicycle and pedestrian transportation system. This work activity also covers quarterly meetings of Metropolitan Bicycle and Pedestrian Committee.

# Activities:

- Quarterly meetings of the Bicycle and Pedestrian Committee

- Implement Bike/Ped plan recommendations into the Metro COG planning activities

- Coordination with local governments and park districts/departments in UZA and MPA regarding trail connectivity and plans

- Development, review and scoring of Transportation Alternative Program (TAP) applications

- Maintenance to and integration of changes and updates to the metropolitan Bike Map as necessary

- Implement recommendations of the Bike Signage Project

- Updates to the Bike Signage Project

- On-going maintenance and updating of the map used in the bike trail phone app

- Efforts related to Great Ride Bike Share program, if revived

- Monitoring of micromobility options and usage within the metro area, and associated regulations adopted by local governments to address modes such as scooters

- Providing bicycle safety information and assistance at community events such as Streets Alive (if this event is revived), or other similar community events.

| #### Products | #### Completion Date |
| --- | --- |
| #### 2025 Bike/Ped Committee Meetings | #### Quarterly |
| #### 2026 Bike/Ped Committee Meetings | #### Quarterly |

# 602 Bicycle and Pedestrian Counts and Analysis

# Participant(s): Metro COG

Metro COG maintains a bicycle and pedestrian count program. The program consists of manual counts performed annually at 17 locations and the maintenance/data collection of automated counters at 6 locations in the greater Fargo-Moorhead metro area. Metro COG will work closely with the Bike/Ped Committee and local jurisdictions to determine locations for placement of additional counting equipment. Within this UPWP, hours have been assigned to ensure the accuracy of collected data and to format the data for release to interested parties. Metro COG makes this information available to the local units of government (including MnDOT and NDDOT), private sector entities, and other interested persons.

# Activities:

- Maintain automatic counters

- Collect, process and analyze bike/ped count data

- Maintain and update bike/ped count database

- Annual reports of bike/ped count data to NDDOT and MnDOT as well as to the TTC and Policy Board

| #### Products | #### Completion Date |
| --- | --- |
| #### 2025 Updated Bicycle and Pedestrian Counts Database | #### 4th QTR |
| #### 2026 Updated Bicycle and Pedestrian Counts Database | #### 4th QTR |
| #### 2025 Annual Report to MnDOT and NDDOT | #### 4th QTR |
| #### 2026 Annual Report to MnDOT and NDDOT | #### 4th QTR |
| #### Collection and processing of manual and automatic bike and ped counts | #### Ongoing |
| #### Pursuit of additional bike and ped counting equipment including placement and maintenance of equipment | #### Ongoing |

# 603 Heartland Trail Extension (Countywide Coordination – Clay County Portion)

# Participant(s): Metro COG

The Heartland Trail is currently a 49-mile paved shared-use path that runs from Cass Lake, MN to Park Rapids, MN. In 2006, an extension of the Heartland Trail was legislatively authorized to extend west to the City of Moorhead — a distance of 85 to 100 miles. Metro COG will continue to work with the Clay County Heartland Trail Advisory Committee to oversee Heartland Trail efforts through Clay County.

This is a separate task from the Heartland Trail Alignment Analysis, involving meetings and engagement with interested parties. This task was established prior to the commencement of the study and will probably continue beyond the conclusion of the study.

# Activities:

- Coordination with affected cities and counties

- Responding to questions and requests for information

- Request for Proposal development

- Consultant selection process

- Staff support and input into the Study

| #### Products | #### Completion Date |
| --- | --- |
| #### Heartland Trail Advisory Committee and Committee Support | #### 2nd QTR 2025 |

# 604 West Fargo School District Safe Routes to School Plan Update

# Participant(s): Metro COG/West Fargo School District

The last Safe Routes to School (SRTS) Plan for West Fargo was completed in 2017. With the rapid rate of growth in West Fargo and particularly with its School District, school officials reached out to Metro COG to request an update to the SRTS Plan. Metro COG completed a SRTS Plan for Moorhead School District at the end of 2024 and another study for the Dilworth/Glyndon/Felton school districts in 2023. Both projects were completed by Metro COG staff without the assistance of private consultants. Due to the size and number of school facilities within the West Fargo School District, the project will be broken into two phases over the course of 2025 and 2026.

Metro COG intends to utilize Safe and Accessible Transportation Options Set-Aside funds to purchase bike-ped counters for this project in both project years.  Information on origin and destination of children entering and leaving school grounds, determining modes of travel, and help to identify potentially dangerous corridors and crossings.  More specific data will be determined at each school site and how best to collect and analyze this data. This information will help determine where resources can best be utilized in providing safe solutions to enable children to walk or ride a bike to school.

# Activities:

- Project management

- Host monthly progress call updates

- Host Study Review Committee (SRC) meetings

- Existing conditions inventory and analysis with mapping

- Hold an Open House / host a table at the Back-to-School night at each school location

- Survey administration and instructions

- Survey results review

- Site investigations

- Circulation and challenges identification through tables and maps

- Recommendations tables and maps

- Project prioritization

- Purchase, install and maintain bike-ped counting equipment at select locations around studies school sites.

- Collect and analyze data from equipment

- Provide information to others for use in evaluation of data

- Suggest Safe Routes to School maps

- Funding opportunities

- Document development

- West Fargo School District presentation

- Metro COG TTC presentation

- Metro COG Policy Board presentation

| #### Products | #### Completion Date |
| --- | --- |
| #### West Fargo SRTS Plan Update/Phase 1 | #### 4th QTR 2025 |
| #### West Fargo SRTS Plan Update/Phase 2 | #### 4th QTR 2026 |

700 - Local Planning Assistance

# Objective:

Knowing that land use and transportation are inexorably linked, Metro COG has created a program to assist local jurisdictions in planning efforts that may affect the regional transportation network, and in staying apprised about land use and other planning-related decisions made by local jurisdictions within both the UZA and the MPA. This includes assisting local jurisdictions with comprehensive planning efforts, educating communities on MPO goals, efforts, and initiatives, attendance at local planning commission meetings/commission meetings, and generally providing outreach to get communities involved in regional coordination.

# Relation to Planning Factors:

This task relates to several planning factors, such as safety, accessibility and mobility, economic development, integration and connectivity of the multi-modal transportation system, resiliency, mitigating the storm water impacts of surface transportation, and enhancing travel and tourism.

# Relation to IIJA Planning Emphasis Areas:

Tackling the Climate Crisis – coordination with local jurisdictions to ensure that development patterns include high levels of connectivity in the multi-modal transportation system has the potential to reduce greenhouse gas production.

Complete Streets – Since not all streets within the metro area fall within the purview of the MPO, local planning coordination can help to encourage complete street characteristics throughout the system.

Public Involvement – when Metro COG works with local jurisdictions on planning projects, we incorporate meaningful public involvement opportunities by integrating virtual, online, and in-person opportunities for engagement.

| #### Assigned Staff Hours in UPWP | #### 2025 | #### 2026 |
| --- | --- | --- |
|  | #### 1,587 | #### 1,456 |

# Previous Accomplishments:

- Casselton Comprehensive Plan

- Clay County Comprehensive Plan

- Attendance at various local meetings

- Participation in Moorhead’s Comprehensive Plan

- Participation in Main Ave Public Engagement and Decision-Making

- Participation in NP/Center Ave build alternative development

- Participation in Moorhead’s downtown planning input events

- Review of Planning Commission agendas and packet materials

- Participation in Fargo’s Public Works Project Evaluation Committee Meetings

Figure 21 provides a breakdown of staff hours and budget in Local Planning Assistance.

Figure 21 - Activity Budget and Funding Source Split for Program Area 700

| ##### Funding Source | ##### 2025 |  | ##### 2026 |  | ##### Total Activity Budget 2025-2026 |
| --- | --- | --- | --- | --- | --- |
|  | ##### Percent | ##### Amount | ##### Percent | ##### Amount |  |
| ##### CPG | ##### 80% | ##### $71,559 | ##### 80% | ##### $72,373 | ##### $143,932 |
| ##### Local | ##### 20% | ##### $17,890 | ##### 20% | ##### $18,093 | ##### $35,983 |
| ##### Total | ##### 100% | ##### $89,449 | ##### 100% | ##### $90,467 | ##### $179,915 |

# 701 Agency Outreach

# Participant(s): Metro COG

This task is to provide the opportunity for Metro COG staff to participate in local decision making, coordinating roadway construction projects, and educating jurisdictions both in the UZA and in the MPA on Metro COG goals and processes.

# Activities:

- Attendance at local planning commission meetings

- Attendance at local City Commission/Council meetings

- Education and Outreach efforts

| #### Products | #### Completion Date |
| --- | --- |
| #### Local outreach and participation | #### Ongoing |

# 702 Local Planning Assistance

# Participant(s): Metro COG

This activity reflects the participation of Metro COG planners in local land use, transportation, comprehensive and other planning efforts in the metropolitan planning area. The intent of this participation is to instill sound transportation planning themes within local planning documents. Staff will also work will smaller jurisdictions that do not have the capabilities of carrying out long-range planning activities.

# Activities

- Working with local units of government on long-range planning

- Development of local transportation initiatives that tie into regional efforts

- Completion of eligible comprehensive and transportation planning activities for local jurisdictions regarding land use, development and growth management regarding Comprehensive Plan development

| #### Products | #### Completion Date |
| --- | --- |
| #### Local Planning Assistance | #### Ongoing |

# 703 Dilworth Comprehensive Plan Update

# Participant(s): Metro COG/Dilworth

Update Dilworth Comprehensive Plan based on an agreed upon scope of work. Carry out public engagement and stakeholder involvement. Dilworth will supplement with local funds in an amount yet to be determined, but estimated at approximately $15,000 to 20,000, to allow Metro COG staff to fully address elements of the plan that are ineligible for use of CPG funds.

# Activities

- Data Collection and Mapping

- Draft Chapter and Final Draft development

- Study Review Committee Meetings

- Travel time to meetings

- Public Engagement, presentations and information exchanges

| #### Products | #### Completion Date |
| --- | --- |
| #### Dilworth Comprehensive Plan | #### 4th QTR 2025 |

800 - General Administration

# Objective:

To provide for the efficient administration of Metro COG programs; compliance with federal, state and local regulations; administer human resources and benefits responsibilities; and reporting on activities of the agency. Estimated staff hours and budget for vacation, sick leave, holidays and other leave is included in the total assigned staff hours and budget for this category of the UPWP.

# Relation to Planning Factors:

These activities are necessary to carry out planning activities that relate to all planning factors.

# Relation to IIJA Planning Emphasis Areas:

These activities are necessary to carry out planning activities that relate to all planning emphasis areas.

| #### Assigned Staff Hours in UPWP | #### 2025 | #### 2026 |
| --- | --- | --- |
|  | #### 5,006 | #### 5,000 |

# Previous Accomplishments:

- Multiple webinars and training sessions

- MN and ND APA State Conferences

- Office organization and maintenance

- Timesheet Preparation and Review

- Staff Meetings

- Quarterly Reports

- Preparation of Monthly Reimbursement Packets

- Review of Invoices

- Staff Evaluations

- ROLF Training Event by FHWA

- AMPO Conference and Training

Figure 22 on the following page provides a breakdown of staff hours and budget in General Administration.

Figure 22 - Activity Budget and Funding Source Split for Program Area 800

| ##### Funding Source | ##### 2025 |  | ##### 2026 |  | ##### Total Activity Budget 2025-2026 |
| --- | --- | --- | --- | --- | --- |
|  | ##### Percent | ##### Amount | ##### Percent | ##### Amount |  |
| ##### CPG | ##### 80% | ##### $243,312 | ##### 80% | ##### $259,107 | ##### $502,420 |
| ##### Local | ##### 20% | ##### $60,828 | ##### 20% | ##### $64,777 | ##### $125,605 |
| ##### Total | ##### 100% | ##### $304,140 | ##### 100% | ##### $323,884 | ##### $628,025 |

# 801 General Administration, Management, IT, and Secretarial

# Participant(s): Metro COG

Administrative, management, information technology, or secretarial/office management tasks which are not attributable to specific transportation program aspects. This task includes human resources and personnel management, as well as other operational duties required to ensure efficient and functional operations of Metro COG. From an accounting perspective, this element of the work plan also includes holidays, vacation, sick leave and other types of leave identified in the Metro COG Personnel Manual.

# Activities:

- Employee benefits administration (benefits, retirement, health and other insurance programs)

- Human resource activities (personnel reviews)

- Coordination with and oversight of Metro COG's contract accountant

- Annual audits

- Records management and retention

- General correspondence

- Timesheet preparation and review

- Initial contact (answering phone calls, staffing the front desk)

- Staff retention and recruitment efforts

- Maintenance of Metro COG Operations/Personnel Manual

- Preparation of and review of travel requests

- Development of a QAQC Policy and Procedure and Implementation

- Weekly staff meetings and timesheet development and approval

| #### Products | #### Completion Date |
| --- | --- |
| #### 2025 Employee Benefits | #### Ongoing |
| #### 2026 Employee Benefits | #### Ongoing |
| #### 2024 Audits in 2025 (Financial and Indirect Rate) | #### 3rd QTR |
| #### 2025 Audits in 2026 (Financial and Indirect Rate) | #### 3rd QTR |
| #### Staff Performance Evaluations | #### As required |
| #### QAQC Policy and Procedure | #### 2nd QTR |
| #### Timesheets | #### Biweekly |
| #### Quarterly Report | #### Quarterly |
| #### Travel Requests | #### As needed |
| #### Expense Reports | #### As needed |

# 802 Financial Budgeting and Tracking

# Participant(s): Metro COG

This task is designed for the Executive Director and Administrative Assistant to review invoices, prepare and review NDDOT reimbursement submittals, and other such financial documents needed to administer the Metro COG program. This includes working with Metro COG’s accountant on tracking time and expenses.

# Activities:

- Preparing NDDOT monthly reimbursement documentation

- Tracking Metro COG’s Finances

- Preparation and processing of agency dues/invoices

- Evaluation of CPG balances and follow-up actions to adjust spending

- Consult with NDDOT and MnDOT on financial and contractual obligations

- Review of invoices received from contractors and vendors

- Review of expense reports and credit card statements

- Tracking of project budgets

- Coordination with Metro COG’s accountants and auditors

| #### Products | #### Completion Date |
| --- | --- |
| #### Metro COG NDDOT Reimbursement Package | #### Monthly |
| #### CPG Balance Tracking | #### Ongoing |
| #### NDDOT Grant Contract | #### 4th QTR |
| #### MnDOT Grant Contract | #### 1st QTR |
| #### Coordination with Accountant | #### Ongoing |

# 803 Professional Development, Education and Training

# Participant(s): Metro COG

Attending and hosting relevant training courses, workshops, conferences, webinars, and other educational and professional development opportunities. Such opportunities may be provided by, but not limited to, the American Planning Association (APA), National Highway Institute (NHI), National Transit Institute (NTI), Federal Highway Administration (FHWA), Federal Transit Administration (FTA), Institute of Transportation Engineers (ITE), North Dakota and Minnesota Departments of Transportation (NDDOT & MnDOT), and other such organizations and opportunities. This also includes attaining Certification Maintenance (CM) credits for staff with their AICP or other professional certifications.

# Activities:

- Webinars, workshops, conferences and training sessions

- Continuing education in order to maintain credentials and certifications

| #### Products | #### Completion Date |
| --- | --- |
| #### Training and Educational Opportunities | #### Ongoing |

900 - Publications, Public Information, and Communication

# Objective:

To publicize Metro COG activities and accomplishments to Metro COG member jurisdictions, state and local officials, and the public. To provide transportation-related information and data to public and private sector representatives. To maintain contact databases and inventories of media resources and agency contact information.

# Relation to Planning Factors:

These activities are necessary to carry out planning activities that relate to all planning factors.

# Relation to IIJA Planning Emphasis Areas:

These activities are necessary to carry out planning activities that relate to all planning emphasis areas. In particular, Metro COG’s website provides a source for multiple forms of data and information regarding transportation planning.

| #### Assigned Staff Hours in UPWP | #### 2025 | #### 2026 |
| --- | --- | --- |
|  | #### 441 | #### 633 |

# Previous Accomplishments:

- Published Metro COG Annual Report.

- Provided information related to transportation planning to the public, including traffic counts and forecasts, TIP, TDP and the MTP.

- Retrieve recent and past studies and maps in response to requests from the public.

- Expanded Metro COG website to include map resources and other reference material

- Updated Metro COG Webpages and Social Media

- Ongoing maintenance of website and social media

Figure 23 provides a breakdown of staff hours and budget in Publications, Public

Information and Communication.

Figure 23 - Activity Budget and Funding Source Split for Program Area 900

| ##### Funding Source | ##### 2025 |  | ##### 2026 |  | ##### Total Activity Budget 2025-2026 |
| --- | --- | --- | --- | --- | --- |
|  | ##### Percent | ##### Amount | ##### Percent | ##### Amount |  |
| ##### CPG | ##### 80% | ##### $17,790 | ##### 80% | ##### $26,043 | ##### $43,834 |
| ##### Local | ##### 20% | ##### $4,448 | ##### 20% | ##### $6,511 | ##### $10,958 |
| ##### Total | ##### 100% | ##### $22,238 | ##### 100% | ##### $32,554 | ##### $54,792 |

# 902 Website and Social Media

# Participant(s): Metro COG

This work activity includes the necessary resources for Metro COG to accurately and efficiently maintain and manage its website (www.fmmetrocog.org) and social media accounts. The Metro COG website is the primary tool in implementing the current PPP. Metro COG posts all relevant program materials on its website and uses the website to directly notify stakeholders and interested persons about public input and involvement opportunities. Additionally, Metro COG utilizes the website to post project- and study-specific information and other surface transportation-related information. This activity also includes maintaining project level or task-specific websites managed by Metro COG.

# Activities:

- Post information to website and social media accounts as required

- Maintain and monitor Metro COG website

- Maintain and monitor social media accounts

- Respond, as required, to requests generated from social media interactions

| #### Products | #### Completion Date |
| --- | --- |
| #### 2025 Updated Metro COG website and Social Media platforms | #### Ongoing |
| #### 2026 Updated Metro COG website and Social Media platforms | #### Ongoing |

1000 - Community Planning and Technical Assistance

# Objective:

To provide technical planning assistance to local jurisdictions and perform various contracted planning functions to be funded entirely with funding provided by local jurisdictions.

| #### Assigned Staff Hours in UPWP | #### 2025 | #### 2026 |
| --- | --- | --- |
|  | #### 190 | #### 134 |

# Previous Accomplishments:

- Clay County Comprehensive and Transportation Plan

- Casselton Comprehensive and Transportation Plan

- Cass Clay Food Systems Advisory Commission support

Figure 24 provides a breakdown of budget in Community Planning and Technical Assistance.

Figure 24 - Activity Budget and Funding Source Split for Program Area 1000

| ##### Funding Source | ##### 2025 |  | ##### 2026 |  | ##### Total Activity Budget 2025-2026 |
| --- | --- | --- | --- | --- | --- |
|  | ##### Percent | ##### Amount | ##### Percent | ##### Amount |  |
| ##### CPG | ##### 80% | ##### $7,753 | ##### 80% | ##### $5,905 | ##### $13,657 |
| ##### Local | ##### 20% | ##### $1,938 | ##### 20% | ##### $1,476 | ##### $3,414 |
| ##### Total | ##### 100% | ##### $9,691 | ##### 100% | ##### $7,381 | ##### $17,072 |

# 1001 Cass-Clay Food Systems Advisory Commission

# Participant(s): Metro COG/CCFSAC

Metro COG will provide administrative and technical assistance to the Cass-Clay Food Systems Initiative (CCFSI) Food Systems Advisory Commission (created by a Joint Powers Agreement). Metro COG will serve to coordinate the functions of the commission. As part of its work with the Joint Powers Board, Metro COG will assist and facilitate in commission proceedings, provide technical assistance, collect local, regional or national data, and serve to coordinate food systems planning issues among related stakeholders, etc.

# Activities:

- Support to Food Commission to inform people with reduced income about resources for food security.

- Regional Food Commission meeting facilitation and staff support travel time to meetings

- Presentations and information exchanges

- Attend conferences and training sessions

| #### Products | #### Completion Date |
| --- | --- |
| #### 2025 Regional Food Commission Support | #### Ongoing |
| #### 2026 Regional Food Commission Support | #### Ongoing |

# 1002 Dilworth Comprehensive Plan Update (2025)

# Participant(s): Metro COG/Dilworth/Clay County

Update Dilworth Comprehensive Plan based on an agreed upon scope of work. Carry out public engagement and stakeholder involvement. Dilworth will supplement with local funds in an amount yet to be determined, but estimated at approximately $15,000 to 20,000, to allow Metro COG staff to fully address elements of the plan that are ineligible for use of CPG funds.

# Activities:

- Data Collection and Mapping

- Draft Chapter and Final Draft development

- Study Review Committee Meetings

- Travel time to meetings

- Public Engagement, presentations and information exchanges

| #### Products | #### Completion Date |
| --- | --- |
| #### Dilworth Comprehensive Plan Update | #### 4th QTR 2024 |

# Summary

Estimates of staff hours for 2025 and 2026 are shown in Figures 25 - 28. Figures 25 and 27 show staff hours for each category of the UPWP for 2025 and 2026, and Figure 26 and 28 show staff hours estimated for consultant led projects in the 200 categories for 2025 and 2026.

Figure 25 - Estimates of Staff Hours for 2025

Figure 26 - 2025 Breakdown of 200 Contracted Planning Services by Project

Figure 27 - Estimates of Staff Hours for 2026

Figure 28 - 2026 Breakdown of 200 Contracted Planning Services by Project

Appendices

Appendix A – Policy Board, Transportation Technical Committee and Metro COG staff

Metro COG Policy Board

Voting Members

Duane Breitling *	Cass County, North Dakota – County Commission

Denise Kolpack		City of Fargo, North Dakota – City Commission

Dave Piepkorn*		City of Fargo, North Dakota – City Commission

John Strand		City of Fargo, North Dakota – City Commission

Michelle Turnberg	City of Fargo, North Dakota – City Commission

Art Rosenberg		City of Fargo, North Dakota – Planning Commission

Thomas Schmidt		City of Fargo, North Dakota – Planning Commission

Maranda Tasa 		City of Fargo, North Dakota – Planning Commission

Rory Jorgensen		City of West Fargo, North Dakota – City Commission

Brad Olson (VC)*	City of West Fargo, North Dakota – City Commission

Stephanie Landstrom*	City of Horace, North Dakota – City Council

Jenny Mongeau (C)*	Clay County, Minnesota – County Commission

Chuck Hendrickson*	City of Moorhead, Minnesota – City Council

Ryan Nelson		City of Moorhead, Minnesota – City Council

Deb White		City of Moorhead, Minnesota – City Council

Julie Nash*		City of Dilworth, Minnesota – City Council

VACANT	Transit Representative (To be Appointed by MATBUS TAC)

(C) Chair and (VC) Vice Chair

* Executive Committee member

Ex-Officio Members

Aaron Murra, PE	NDDOT Fargo District Engineer

Shiloh Ward, PE	MnDOT West Central District 4 Engineer

Associate Members

Jeremy Cossett		City of Barnesville, Minnesota – City Council

Charlie Francis		City of Casselton, North Dakota – City Council

Steven Ring		City of Glyndon, Minnesota – City Council

Richard Sunberg	City of Harwood, North Dakota – City Council

Marc Ness		City of Hawley, Minnesota – City Council

Darrell Kersting		City of Kindred, North Dakota – City Council

Jason Astrup		City of Mapleton, North Dakota – City Council

Voting and Associate Member Alternates

Chad Peterson*		Cass County, North Dakota – County Commission

Scott Stofferahn*	City of Fargo, North Dakota – Planning Commission

Joe Kolb*		City of West Fargo, North Dakota – Planning Commission

Brent Holper*		City of Horace, North Dakota – City Administrator

Paul Krabbenhoft*	Clay County, Minnesota – County Commission

Sebastian McDougall*	City of Moorhead, Minnesota – City Council

Chad Olson*		City of Dilworth, Minnesota – Mayor

Jason Rick		City of Barnesville, Minnesota – Mayor

Michael Faught		City of Casselton, North Dakota – Mayor

Wendy Affield		City of Glyndon, Minnesota – City Auditor

Tracy Tollefson		City of Glyndon, Minnesota – Mayor

Casey Eggermont	City of Harwood, North Dakota – City Auditor

Sean Mork		City of Hawley, Minnesota – Mayor

Erica Polley		City of Hawley, Minnesota – City Clerk

Adam Spellhaug	City of Kindred, North Dakota – Council President

Andrew Draeger	City of Mapleton, North Dakota – Mayor

*Voting Alternate

Appendix A – Policy Board, Transportation Technical Committee and Metro COG Staff (continued)

Metro COG Transportation Technical Committee (as of October 2024)

Jason Benson		Cass County, North Dakota – County Engineer

Cole Hansen		Cass County, North Dakota – County Planning Director

Jeremy Gorden (VC)*	City of Fargo, North Dakota – City Transportation Engineer

Nicole Crutchfield	City of Fargo, North Dakota – City Planning Director

Julie Bommelman	City of Fargo, North Dakota – Fargo Transit (MATBUS)

Kyle McCamy		City of West Fargo, North Dakota – City Engineering

Aaron Nelson		City of West Fargo, North Dakota – City Planning Director

Jace Hellman		City of Horace, North Dakota – City Planning Director

Justin Sorum		Clay County, Minnesota – County Engineer

Matthew Jacobson	Clay County, Minesota – County Planning Director

Jonathan Atkins	City of Moorhead, Minnesota – City Traffic Engineer

Robin Huston		City of Moorhead, Minnesota – City Planning & Zoning

Lori Van Beek		City of Moorhead, Minnesota Moorhead Transit (MATBUS)

Don Lorsung		City of Dilworth, Minnesota – Community Development Director

Sarah Orr		Minnesota University Representative – Concordia

Brit Stevens		North Dakota University Representative – NDSU

Kelly Krapu		Freight Committee Representative

Joe Raso		Greater Fargo-Moorhead Economic Development Foundation

Mary Safgren		MnDOT West Central District 4 Planning Director

Wayne Zacher		NDDOT Local Government Division (Will Hutchings as of November 2024)

Ben Griffith (C)*	Metro COG – Executive Director

VACANT		Bicycle/Pedestrian Committee Representative

*(C)Chair and (VC) Vice Chair

Metro COG Staff

Ben Griffith		Executive Director

Michael Maddox	Senior Transportation Planner

Dan Farnsworth	Transportation Planner

Adam Altenburg	Community and Transportation Analyst

Chelsea Levorsen	Assistant Transportation Planner (Transit)

Paul Bervik		Assistant Transportation Planner (TIP)

Karissa Pavek		GIS Specialist

Angela Brumbaugh	Office Manager

Aiden Jung		Intern

Mackenzie Mueller	Intern (July–December 2024)

Appendix B – Transportation Technical Committee and Policy Board meeting schedules for 2025 and 2026

| 2025 |  | 2026 |  |
| --- | --- | --- | --- |
| Transportation Technical Committee | Policy Board | Transportation Technical Committee | Policy Board |
| January 9 | January 16 | January 8 | January 15 |
| February 13 | February 20 | February 12 | February 19 |
| March 13 | March 20 | March 12 | March 19 |
| April 10 | April 17 | April 9 | April 16 |
| May 8 | May 15 | May 14 | May 21 |
| June 12 | June 19 | June 11 | June 18 |
| July 10 | July 17 | July 9 | July 16 |
| August 14 | August 21 | August 13 | August 20 |
| September 11 | September 25 | September 10 | September 17 |
| October 9 | October 16 | October 8 | October 15 |
| November 13 | November 20 | November 12 | November 19 |
| December 11 | December 18 | December 10 | December 17 |

Metro COG Transportation Technical Committee meetings are generally held at 10:00 AM (CST) on the second Thursday of each month. Policy Board meetings are generally held at 4:00 PM on the third Thursday of each month. Both meetings are held both as virtual meetings through the use of Zoom, and in person at the Metro COG offices:

Fargo-Moorhead Metropolitan Council of Governments

(Metro COG)

1 – 2nd Street North

Case Plaza, Suite 232

Fargo, North Dakota  58102-4807

Meeting agenda packets are posted to the Metro COG website at:  www.fmmetrocog.org and are available at the Metro COG offices one week in advance of the meetings. Interested parties may request to be added to an e-mailed distribution list to receive a Zoom weblink and meeting packet for one or both meetings.

On occasion, due to a holiday, or an emergency, Metro COG must change a regularly scheduled meeting to a different date. When this occurs, the information is posted in advance on the website at:  www.fmmetrocog.org.

Appendix C – Notice of 2021 Planning Emphasis Areas Letter

Appendix D – Documentation of Local Match

The following table shows Metro COG’s operations and overhead and the breakout between Federal and local funding for 2025.

Appendix D – Documentation of Local Match

The following table shows the projects, project budgets, and breakout between Federal and local funding for 2025.

Appendix D – Documentation of Local Match

The following table shows Metro COG’s 2026 operations and overhead and breakout between Federal and local funding for 2026.

Appendix D – Documentation of Local Match

The following table shows the 2026 projects, project budgets, and breakdown of Federal and local funding for 2026.

Appendix E – Metro COG Cost Allocation Plan

Metro COG Cost Allocation Plan

The Fargo-Moorhead Metropolitan Council of Governments (Metro COG) has prepared a cost allocation plan in support of the 2025-2026 Unified Planning Work Program (UPWP). It is intended to describe the procedures used by Metro COG to distribute indirect costs incurred over the 24-month period (January 1, 2025 – December 31, 2026) among local, state and federal granting agencies.

Metro COG Funding and Billing Procedures

Federal

For 2025-2026, Metro COG will receive the majority of its revenues from a Consolidated Planning Grant (CPG) administered by the North Dakota Department of Transportation (NDDOT). The 20% share of the CPG eligible costs are covered through local and state sources of funding. Metro COG bills NDDOT monthly for reimbursement of eligible CPG activities. Metro COG reimbursement requests to NDDOT break out costs by direct labor, indirect costs and contracted planning costs.

State

Metro COG will receive approximately $30,580 annually from the Minnesota Department of Transportation (MnDOT) through a legislatively created state-funded planning grant. The MnDOT grant requires a 20% local match, which is met out of expenses billed to Program Area 901; and through the dues collected from Metro COG’s member jurisdictions. The 20% match on the MnDOT amount is estimated annually at approximately $7,645 based on the estimated MnDOT grant amount. The other 80% of the MnDOT grant is used as the 20% match on CPG eligible activities. Metro COG bills MnDOT quarterly for ¼ of the annual estimated amount for reimbursement of the state planning grant funds.

Local

Metro COG will collect local dues annually from its local member jurisdictions. The local dues make up the majority of the required 20% match on CPG eligible costs for internal operations. Local match on contracted planning activities (Program Area 1000) are collected directly from benefitting jurisdictions or agencies and are not covered by Metro COG local dues contributions. Metro COG invoices all local member jurisdictions once annually for payment of local dues and required match on contracted planning activities. If funding becomes available for additional projects, local jurisdictions’ ability to fund local match is considered whether to proceed or delay until local match is available.

Appendix E – Metro COG Cost Allocation Plan

Labor Costs (Direct Costs)

The direct cost of Metro COG staff is determined based on both the annual salary and related labor costs which include fringe benefits. Metro COG includes the cost of fringe benefits (health, dental and vision), SIMPLE (retirement) plan contributions, Social Security, Medicare and other employee related expenses into it hourly billing rate. When Metro COG bills NDDOT or other benefitting agencies, it is directly recouping these employees’ related costs.

Indirect Costs (Overhead, Administration and Release Time)

Metro COG’s indirect costs for 2025 and 2026 are demonstrated in Program Area 800 and overhead costs 800a – 800r. Program Area 800 us administrative time billed by Metro COG staff that is not attributable to any specific program activity in that it benefits the overall operation of Metro COG, as discussed under Program Area 800. Program Area 800a – 800r is overhead costs incurred to support the operations of Metro COG.

Metro COG’s indirect costs support the implementation of Program Area 100 – 900 of the UPWP, as outlined below. Indirect (overhead) costs attribute to non-metropolitan wide Program Area 1000 projects are not charged against Metro COG’s overhead for items such as advertising and meeting space costs. These costs are directly recouped from the project-specific Program Area 1000 budget. Certain soft costs such as printing, postage and miscellaneous supply costs for Program Area 1000 projects are charged against Metro COG’s overhead, as those costs are difficult to separate. Indirect (overhead) costs attributable to Program Area 1000 projects, which are metropolitan wide (area wide plans, the MTP or modal plan updates, etc.) are billed against Metro COC’s overhead costs.

Metro COG clearly delineates indirect costs from direct project costs (billable staff time or consultant and contracted charges) when it bills NDDOT for CPG reimbursements. Metro COG bills NDDOT an indirect rate (which is reconciled and approved annually) to recoup overhead and administrative costs incurred as part of its operation, as expressed though activities and expenses related to Program Area 800 and 800a – 800r.

For internal budgeting purposes, Metro COG splits the overhead component of its indirect costs by those eligible for CPG reimbursement (overhead costs) and those ineligible for reimbursement (801). Costs show in 802 are costs considered ineligible to partially meet the local match against the annual MnDOT state planning grant, which requires a local match of 20%, which is estimated annually at approximately $6,177 based on the estimated MnDOT grant amount. Metro COG and NDDOT annually

Appendix E – Metro COG Cost Allocation Plan

reconciles indirect billing amounts to ensure accuracy of costs being reimbursed as indirect with CPG funds.

Metro COG uses 19 categories of overhead costs:  many are self-explanatory, but a fill description is provided below:

- 800a – Travel/Registration/Training:  Registration fees for conferences, workshops and seminars; mileage and travel reimbursements, including per diems, related to pre-approved staff travel.

- 800b – Dues/Subscriptions:  Expenses for dues and subscriptions for transportation planning related publications and professional organizations (if CPG eligible).

- 800c – Office Supplies:  Materials and supplies (paper, pens, pencils, etc.).

- 800d – Postage:  Postage meter lease and postage costs.

- 800e – Advertising:  Advertising costs related to the publication of Metro COG meetings and events (PPP); and ads regarding employee recruitment.

- 800f – Office Rent:  Rent payments regarding Metro COG office space.

- 800g – Insurance:  Several interrelated insurance policies protecting Metro COG material items, liability for staff, the Director, and the Policy Board.

- 800h – Communications:  Monthly internet/phone/data charges.

- 800i – Information Systems:  Related to support of information systems (IS) of Metro COG, including hardware, software, website hosting, and managed IT services.

- 800j – Audit (contracted):  Metro COG’s annual audit.

- 800k – Office Equipment:  Replacement/purchase of office equipment, including desks, chairs, computers, etc. (Metro COG is a stand-alone organization, and all equipment used by Metro COG is used solely for Metro COG functions).

Appendix E – Metro COG Cost Allocation Plan

- 800l – Equipment Rental (including printing):  This relates to the lease/rental of equipment, primarily Metro COG’s multifunction printer; including cost-per-copy printing.

- 800m – Attorney’s Fees:  Legal costs. Banking Fees:  Service Charges.

- 800n – Accounting Services (contracted):  Costs related to accounting services.

- 800o – HR services:  Expenses related to Metro COG’s use of Human Resources services.

- 800p – Traffic Count Equipment Maintenance:  Costs related to replacement/purchase of traffic count equipment and maintenance.

- 800q – Payroll Services:  Payroll services not covered under accounting services.

801 Locally Funded Overhead

Miscellaneous (Locally Funded):  Covers miscellaneous costs that are not eligible for federal reimbursement (occasional food/meals for meetings); and is used to cover unexpected expenses for which no other overhead category is suitable. Local funds were requested to build up a traffic count equipment replacement account.

- 801a – Bike Map App Updates and miscellaneous locally funded supplies

- 801b – Traffic Count Equipment Replacement Fund

- 801c – Miscellaneous Office Supplies

The table on the following page shows Metro COG’s Overhead Costs as estimated for the 2025-2026 UPWP.

Appendix E – Metro COG Cost Allocation Plan

Appendix E – Metro COG Cost Allocation Plan

Metro COG’s Indirect Rate

Metro COG’s indirect rate is determined based on a reconciliation of past year costs (e.g., the FY 2025 indirect rate will be based on actual reconciled indirect costs for 2024). A new indirect rate is approved periodically by NDDOT. Review for a new rate is currently underway in the fall of 2024. Indirect costs take into account all overhead costs (as shown in Program 800a – 800r) and administrative costs shown in Program Area 800, as a factor of total direct costs (indirect costs ÷ direct costs = indirect rate). The indirect rate is applied to all work (almost exclusively in the 1000 Program Area) provided by Metro COG for which costs are not reimbursed by NDDOT with CPG funds.

Contracted Planning Costs

All direct and identifiable indirect costs attributable to non-metropolitan wide Contracted Planning Projects in Program Area 1000 are recouped directly from the project budget and are therefore treated as excluded costs. No indirect costs for project implementation of non-metropolitan wide contracted planning studies (public meeting notices or meeting space rentals) are billed to Metro COG’s overhead. The only deviation would be nominal costs incurred through actions such as photocopying and other tasks, which generate a very small costs to Metro COG’s overhead, mostly related to consultant procurement or contract management.

Special Project Costs

Metro COG has estimated that less than 5% of all billable labor by Metro COG staff over the calendar years os 2025-2026 will not be eligible for reimbursement through the CPG funds administered by NDDOT. These costs are exclusive to Program 1000, Community Planning and Technical Assistance. Fore services provided in the 1000 Program Area, Metro COG recoups ineligible direct costs and indirect costs based on an hourly billing rate through a contract with the recipient community. For projects with a partial CPG component, costs are tracked and billed accordingly and reconciled at the end of the project and the end of each calendar year. Metro COG timesheets and indirect costs tracking procedures allow for accurate tracking of costs by UPWP Program Area and task activity.

Appendix F – Metro COG 2024 Transportation Improvement Program Self Certification Statement

Appendix F – Metro COG 2024 Transportation Improvement Program Self Certification Statement

Appendix F – Metro COG 2024 Transportation Improvement Program Self Certification Statement

Appendix G – Certification of Restrictions on Lobbying

Appendix H – MATBUS FTA Section 5307 Projects

| Local Transit Planning (FTA 5307 Funded) | Participant(s): City of Fargo Transit Division |
| --- | --- |

This section describes transit planning activities conducted by the City of Fargo through Section 5307 transit funding, so that FM Metro COG’s UPWP reflects the complementary nature of area wide and local planning efforts. Funding for these projects is not included in Metro COG’s UPWP budget, because the funding is now provided directly to the City of Fargo.

Objective:

To provide staff support for planning activities for the City of Fargo transit system, including coordination with the City of Moorhead and other private and public transportation services and human service agencies for community wide transportation opportunities for members of the public, elderly, disabled and economically disadvantaged.

Assigned Staff Hours:	1,040 (2025)		1,040 (2026)

Activities:

- Ridership and statistical analysis

- Financial Planning – update short- and long-term financial plans, capital improvement plans, asset management plans

- Route and operations planning – evaluate route performance, plan new routes and changes to existing routes, conduct passenger surveys

- Safety and security – review plans and analyze effectiveness

- Transit marketing – evaluate plans and analyze effectiveness of activities and communication through social media

- Meeting participation – Transportation Technical Committee, Bike and Pedestrian Committee, Metropolitan Area Transit Coordinating Board, Metropolitan Council of Governments Policy Board, Transportation Improvement Program, Transit Development Plan, Long Range Transportation Plan, U-Pass Program, and other transit and human service agencies

| Products | Completion Date |
| --- | --- |
| Ridership and Operations/Performance Reports | Monthly |
| Annual Ridership and Statistical Report | 1st Quarter |
| Farebox Revenue Analyses | Quarterly |
| 10-Year Financial Plan | 2nd Quarter |
| 5-Year Capital Improvement Plan | 3rd Quarter |
| Asset Management Plan Update | 1st Quarter |
| Safety and Security Analysis | Ongoing |
| Marketing and social media | Ongoing |
| Meeting Participation | Monthly |

Appendix H – MATBUS Section 5307 Projects

| Local Transit Planning (FTA 5307 Funded) | Participant(s): City of Moorhead Transit Division |
| --- | --- |

This section describes transit planning activities conducted by the City of Moorhead through Section 5307 transit funding, so that FM Metro COG’s UPWP reflects the complementary nature of area wide and local planning efforts. Funding for these projects is not included in Metro COG’s UPWP budget, because the funding is now provided directly to the City of Fargo.

Objective:

To provide staff support for planning activities for the City of Moorhead transit system, including coordination with the City of Fargo and other private and public transportation services and human service agencies for community wide transportation opportunities for members of the public, elderly, disabled and economically disadvantaged.

Assigned Staff Hours:	1,040 (2025)		1,040 (2026)

Activities:

- Ridership and statistical analysis

- Financial Planning – update short- and long-term financial plans, capital improvement plans, asset management plans

- Route and operations planning – evaluate route performance, plan new routes and changes to existing routes, conduct passenger surveys

- Safety and security – review plans and analyze effectiveness

- Transit marketing – evaluate plans and analyze effectiveness of activities and communication through social media

- Meeting participation – Transportation Technical Committee, Bike and Pedestrian Committee, Metropolitan Area Transit Coordinating Board, Metropolitan Council of Governments Policy Board, Transportation Improvement Program, Transit Development Plan, Long Range Transportation Plan, U-Pass Program, and other transit and human service agencies

| Products | Completion Date |
| --- | --- |
| Ridership and Operations/Performance Reports | Monthly |
| Annual Ridership and Statistical Report | 1st Quarter |
| Farebox Revenue Analyses | Quarterly |
| 10-Year Financial Plan | 2nd Quarter |
| 5-Year Capital Improvement Plan | 3rd Quarter |
| Asset Management Plan Update | 1st Quarter |
| Safety and Security Analysis | Ongoing |
| Marketing and social media | Ongoing |
| Meeting Participation | Monthly |

Appendix I – Adopting Resolution and Meeting Minutes from the October 17, 2024 Policy Board Meeting

[Insert APPROVED October 17, 2024 Policy Board Meeting Minutes Here]